EXISTING CONDITIONS ASSESSMENT

1.1 Introduction

This initial element of the 2009 Update of the Port Everglades Master Plan (Plan) presents an assessment of existing conditions at the Port.  The element first provides an overview of the regional setting and Port environs to establish the context of the master planning effort.  It then proceeds with updated information relevant to the ultimate Plan recommendations, including:

- Land uses.

- Opportunities and constraints.

- Facilities inventory update.

- Progress on projects

- Berthing analysis.

- Cargo capacity analysis.

- Container wharf operations.

- On-Port traffic circulation and parking analysis.

- Intermodal transportation network.

- Environmental considerations.

The information provided in this element reflects the Consultant Team’s review of existing documents, one-on-one interviews with Port tenants and users, the input of the Port’s senior staff, a series of meetings with stakeholders in the Port environs, public agency comments, and coordination with the Broward County Administration and municipalities located within the Port Everglades Development District.

1.2 Master Planning Context:  Regional Setting and Port  Environs

1.2.1 The Core South Florida Region

Port Everglades lies in Broward County, at the heart of the South Florida region.  To the north is Palm Beach County; to the south, Miami-Dade County (see Figure 1.2-1).  More than 5.5 million people, or 29 percent of Florida's 18.9 million residents live in these three core South Florida counties.  As shown in Figure 1.2-2, by 2029, the 20-year planning horizon of this document, these counties will be home to approximately 6.9 million people, 25 percent more than in 2008.

Three Interdependent Counties.  As each of these three South Florida counties has grown, their respective populations and economies have become increasingly linked.  Palm Beach residents may work in Miami-Dade or travel there for cultural and recreational activities, or the reverse.  Broward residents may have business connections in Palm Beach and friends and family in Miami-Dade.  Businesses may have customers in all three counties and travel throughout the corridor to serve them.  The result is that the three counties, despite distinct income and employment differences, are interconnected and interdependent.  Recognizing the interdependence of these three counties, dispersed in linear fashion along the I-95 axis, the federal government merged them into one Metropolitan Statistical Area (MSA) in June 2003.

Table 1.2-1 summarizes several distinguishing characteristics of the three core South Florida counties and compares them with statewide parameters.  Per capita income in Florida averaged $38,417 in 2008, whereas in Broward County it averaged $41,169, and in Palm Beach County it averaged $59,147, exceeding the state average by 7.2 and 54.0 percent, respectively.  In Miami-Dade County, however, per capita income averaged $36,081, 6.0 percent lower than the state average.

In 2008, unemployment rates in Broward and Miami-Dade Counties were 5.4 percent and 5.8 percent, respectively, lower than the state's rate of 6.2 percent, whereas the 6.6 percent in Palm Beach County was higher than the state's rate.  These rates were significantly higher than in 2006, the result of the economic downturn; in addition, by June 2009, the state unemployment rate had soared to 10.6 percent, while those of Miami-Dade and Palm Beach Counties were even higher, at 11.5 percent and 11.1 percent, respectively. At 9.4 percent, the unemployment rate in Broward County remained slightly lower than the state average.  Continuing fluctuations are to be expected until the economy strengthens and hiring picks up.

|  | County |  |
| --- | --- | --- |
| Parameter | Broward | Miami-Dade | Palm Beach | Florida |
| Population (2008) | 1,751,234 | 2,398,245 | 1,265,293 | 18,328,340 |
| Per Capita Income (2007) | $41,169 | $36,081 | $59,147 | $38,417 |
| Labor Force (2008) | 1,009,527 | 1,212,446 | 628,273 | 9,231,000 |
| Unemployment (2008) | 5.40% | 5.80% | 6.60% | 6.20% |
| Unemployment (June 2009)* | 9.40% | 11.50% | 11.10% | 10.60% |
| Average Annual Wage (All Industries) (2007) | $42,087 | $44,228 | $43,777 | N/A |
| Predominant Industry: Trade, Transportation and Utilities | 22.90% | 25.50% | 19.10% | 20.90% |
| Source: Enterprise Florida County Profiles |
| *Florida Agency for Workforce Innovation, Local Area Unemployment Statistics, July 17, 2009 |

As Table 1.2-1 notes, the predominant industry across the region -- as well as statewide -- is trade transportation, and utilities.  Employment in this sector alone accounted for approximately 538,000 jobs in the three counties in 2007.

Together, the three core South Florida counties constitute the state’s most populous region and its strongest trade and tourism economic engines.  Seventy percent of the state’s international trade, which reached $130.5 billion in 2008, flows through South Florida’s three seaports – Port Everglades, the Port of Miami, and the Port of Palm Beach -- and three international airports – Fort Lauderdale-Hollywood International (FLL), Miami International, and Palm Beach International Airports.

Of the $82.5 billion in international waterborne tonnage, the South Florida seaports handled $46.6 billion, or 57 percent of the total.  When only the $37.1 billion of containerized cargo is considered, the three seaports were responsible for $31.1 billion, or 84 percent of the total.

South Florida’s seaports handled 71 percent of the approximately 2.9 million TEUs (20-foot equivalent container units) moving through the state’s seaports in 2008.  The three seaports also accommodated 59 percent of the more than 13 million revenue cruise passengers cruising from Florida in 2008, about 65 percent of whom flew to and from their cruises through the region’s airports.

The region's multi-modal transportation system, including the seaports, airports, and the Florida East Coast Railway (FEC), also facilitates other components of South Florida's tourism.  In Broward County alone, which welcomed more than 10.8 million visitors in 2008, the tourism industry generated $40.6 million in tourist tax collections.

In addition to the three core South Florida counties, the Port’s hinterland comprises a larger area that stretches across as many as 17 counties in the southern portion of the state.  This larger population is discussed in the context of the cargo market assessment in Element 2.

A Global Business Presence.  As of 2008, more than 1,100 multinational firms were located in South Florida, employing over 128,000 people locally and overseeing more than 600,000 globally.  These companies, which represent 53 nations, in addition to the US oversee $221 billion in annual revenues.  The four largest sectors of multinational firms are non-financial services, transportation and logistics, technology, and financial services. The non-financial service companies – accounting, consulting, public relations, legal – are often in the region to work with the multinationals and other companies engaging in international business, such as shippers, ocean carriers, cruise lines, airlines, freight forwarders, overnight delivery companies, and varied other service providers.

In addition to the specifically transportation-related firms located in South Florida, the region is home to firms from many other business sectors involved with regional and global commerce.  These include banks, accounting firms, law firms, media companies, technology and computer companies, food producers, restaurant chains, and others.  The region has also become a hub for the InternetCoast, a cluster of businesses, educational institutions, and organizations involved in e-commerce.  Easy access to three international airports and three major seaports is said to be a factor in this growth.

Synergies among the region’s seaports and airports, among their respective tenants and users, and among the warehousing, freight forwarding, trucking, and other trade-related companies that support maritime operations make consideration of this regional picture and the intermodal implications of growing regional connections an essential component of this Plan.  For example, several ocean carriers call at more than one South Florida port; several cruise lines sail from more than one port and use more than one airport for their passengers’ flights; many of the area’s freight forwarders, ship chandlers, and others serve two or more of the ports; and the FEC serves all three ports.

| Table 1.2-2 – Broward County Total Population and Employment in Selected Years |
| --- |
| Date | Population | Employment |
| 2000 | 1,623,018 | 651,360 |
| 2005 | 1,739,487 | 698,931 |
| 2008 | 1,756,087 | 770,781 |
| 2010 | 1,772,060 | 793,465 |
| 2015 | 1,876,261 | 848,213 |
| 2020 | 2,000,888 | 899,997 |
| 2025 | 2,114,586 | 944,865 |
| 2030 | 2,203,879 | 981,394 |
| Source: Broward County Planning and Redevelopment Division, 2009. |

1.2.2  Broward County

Broward County, with its 31 municipalities and unincorporated area, is the state’s second most populous county, following Miami-Dade and preceding Palm Beach.  As shown in Table 1.2-2, in 2008, the County was home to 1.8 million people, 9.3 percent of the state’s population of 18.9 million.  By 2030, the County's population is expected to reach 2.2 million, a 25 percent increase.  Employment, which stood at almost 771,000 people in 2008, is expected to surpass 981,000 by 2030, a 27 percent increase.  While this growth is substantial, the rate is less than that experienced in recent decades, and even in recent years when South Florida was among the fastest growing regions of the state.

The population of Broward County became more diverse during the 1990s.  In 1990, European ancestry was the most common.  By 2000, a significant change occurred, West Indian and Central/South American Hispanics ranked among the top five for the first time.  Populations of Puerto Rican, Cuban, Mexican, and Central/South American Hispanic descent have more than doubled since 1990, reflecting the increase in foreign-born residents from Latin America.  This continuing diversity and the cultural ties it represents with South Florida’s trading partners are positive factors in enhancing the network of businesses supporting trade and tourism in Broward County and elsewhere in the region, the Port’s primary hinterland.

According to Broward County’s Planning and Redevelopment Division, all available lands in western Broward will be developed by 2030.  Continued population growth will bring redevelopment to eastern Broward, where older areas have experienced some decline.  Increased housing unit density in the eastern portion of the County will result in larger numbers of people residing there.  Unlike population, however, employment is forecasted to continue in a slightly more westward direction.

These trends have twofold Plan significance.  Increased quantities of consumer goods will be needed to serve the growing population and more vehicular traffic will be on the local and regional roadways over which Port traffic must also travel.

1.2.3 Port Everglades Overview

Port Everglades, portions of which are located in the Cities of Fort Lauderdale, Hollywood, and Dania Beach, and in unincorporated Broward County, encompasses an area of about 2,190 acres adjacent to the Intracoastal Waterway.  The jurisdictional area of the Port and the surrounding area are shown in Figure 1.2-3.

Figure 1.2-3

Port Everglades Jurisdictional Area

With its containerized cargo, liquid and dry/neo-bulk commodities, and cruise activities, the Port is one of the most diversified in Florida.  As discussed in Element 2, the Port’s cargo and cruise operations are expected to grow significantly over the next several decades.

Port Everglades ranks eleventh among the top mainland US container ports, moving more than 985,000 TEUs in Fiscal Year (FY) 07/08, a 14 percent increase over the more than 864,000 moved in FY 05/06.  This container throughput is expected to surpass 1 million TEUs in the next two to three years.  The Port is pursuing aggressive strategies to deal with this projected growth, including the potential development of an intermodal complex to increase container capacity and the construction of a people mover to connect FLL with cruise ship facilities at the Port, as discussed later in this element.

In FY 07/08, the Port handled 23.7 million tons of cargo (3.8 million tons of exports and 10.0 million tons of imports as well as 9.9 million tons of domestic cargo, predominantly petroleum).  The Port is the primary storage and distribution seaport for refined petroleum product in South Florida.  Every day, about 12.5 million gallons of petroleum product are delivered on oceangoing tankers to Port Everglades for distribution to facilities in a 12-county area, including jet fuel to the area’s three major airports and smaller regional airports.

Port Everglades estimates the economic impacts of its diverse operations include 28,386 direct, induced, and indirect jobs as well as an additional 156,766 related user jobs throughout the state, for a total of 185,162 jobs.  The value of the Port’s economic activities totals $17.9 billion; these activities generate $6.8 billion in total personal income and $624 million in total state and local taxes.  These estimates are taken from an economic impact report prepared in June 2009, by Martin Associates, a member of the Consultant Team; the complete report is contained in the Appendix.

The Port's Foreign-Trade Zone No. 25 extends to several non-contiguous sites, including acreage in Davie, about six miles west of the Port, and farther west in the Miramar Park of Commerce.  These off-Port locations help diversify and spread the economic opportunities and jobs generated by Port operations.  Broward County is considering other sites for Foreign-Trade Zone designation.

In addition to its substantial cargo operations, Port Everglades also serves 45 cruise ships, which made 1,676 ship calls and embarked and disembarked 3.2 million multi-day and one-day cruise passengers in FY 07/08.  Port Everglades broke its own two-year-old world record on January 3, 2009, when 49,234 cruise passengers sailed in and out of the Port in a single day.  With its continuing capacity expansion to serve industry growth, the Port expects to accommodate approximately 4.0 million cruise passengers per year in FY 13/14.  Based on a recent survey, approximately 65 percent of these passengers fly through South Florida airports to and from their cruises.

Port Terminals. Port Everglades is divided into three main areas: Northport, Midport, and Southport, whose current uses are as follows:

- Northport accommodates cruise ships and petroleum tankers as well as other break- bulk/neo-bulk, and dry bulk ships.

- Midport is the Port’s main cruise ship berthing area, but also accommodates both containerized and non-containerized cargo.

- Southport is the location planned for most of the Port's containerized cargo growth, including a proposed near-dock intermodal container transfer facility (ICTF) to move cargo directly from ship to rail car.

Port Access.  The Port is located at the eastern terminus of I-595, which connects with I-95, Florida’s Turnpike, and I-75, all components of the National Highway System and the state’s Strategic Intermodal System (SIS) as well as with other major arterials such as US 1, US 441 (SR 7), and SR 84 (see Section 1.11).  US. 1 also connects the Port with FLL, just a few minutes away.  The proximity of and quick connection to this airport are important components of the Port’s cruise industry growth and reputation.

From the regional highway network, Port Everglades has three points of access:

- Eller Drive, which connects with I-595.  This southernmost east-west access to the Port is the road most traveled by trucks headed to and from the Southport container facility and by buses and passenger vehicles headed to and from the Port’s Midport cruise terminals.

- Spangler Boulevard, which is a continuation of SR 84, and enters the Port from the west, just to the north of the Midport area.

- Eisenhower Boulevard, which runs north and south, unlike the other two access roads, provides access to the Port from its northernmost edge, SE 17th Street/SR A1A.  As the main entrance to the Northport area, this road serves the Broward County Convention Center, the Northport parking garage, and three of the Port’s cruise terminals.

In addition to Eller Drive, Eisenhower Boulevard, and Spangler Boulevard, the Port's major internal roads include SE 14th Avenue, SE 19th Avenue, McIntosh Road, SE 20th Street, and SE 28th Street.

Thousands of trucks and tankers carrying containers and petroleum enter and exit the Port by these roads every day in addition to vehicles carrying cruise ship provisions, cement, other building materials, and a variety of other commodities.  These freight-carrying vehicles are joined on the roadway network by the hundreds of buses and automobiles carrying cruise passengers to and from FLL, local hotels, and elsewhere in the region.

At one time, these Port-related vehicles intermingled with those carrying tourists visiting the nearby restaurants, shops, hotels, and beaches; and, of course, with those carrying area residents.  With the security concerns resulting from the events of 9/11, Port access has been restricted and the freedom with which non-Port-related vehicles used the Port as a convenient route has been curtailed.  As discussed later in this document, current plans include carving out the Convention Center from the Port’s restricted area, construction of a “By-Pass Road” along Eisenhower and Spangler Boulevards, and other modifications to the Port’s roads and security gates in conjunction with this initiative.

Improvements to Eller Drive and other Port roads have long been among the Port’s top intermodal priorities.  In addition to the ongoing expansion of its Southport area and the planned development of an ICTF, other intermodal road improvement projects include:

- A new intermodal bridge over the Florida Power and Light (FPL) Discharge Canal to reduce traffic on Eller Drive and directly connect the Midport and Southport areas of the Port within the security checkpoints.

- An overpass over Eller Drive to create a grade-separated rail crossing into the proposed ICTF in Southport.

- Improvements to and reconfiguration of McIntosh Road to support the Southport expansion and development.

With its growing cruise operations, the Port, in conjunction with the Federal Highway Administration (FHWA), the Florida Department of Transportation (FDOT), and the Broward County Aviation Department, is also conducting a People Mover System “SunPort” study, which is in the final Project Development and Environmental (PD&E) phase.  This study is assessing the best way to move the large numbers of cruise passengers who must be transported between the FLL and Port Everglades, particularly during peak weekend periods, and to enhance the on-Port movement of these passengers.  Section 1.10 discusses the current on-Port traffic circulation and parking.

Port Goals and Objectives.  Specific capital projects for the five-year planning horizon have been identified in the course of this planning process, which is intended to achieve the Port’s goal to “consistently maintain, develop, expand, and modify the Port to meet service area needs, strengthen Broward County’s economy, and enhance the region’s multi-modal transportation network.”  As such, the planning process, which culminates in the development of this updated Plan, is addressing many of the following Port objectives:

- Provide new container and other marine terminals, including planning for an ICTF.

- Improve intermodal connections (road and rail) to facilitate the transportation of cargo and provide competitive service.

- Expand cruise operations and construct new facilities.

- Expand roadway systems and parking facilities to support existing and increased cruise growth.

- Encourage Foreign-Trade Zone development (including noncontiguous zones).

- Expand the Port’s role as a transshipment center for worldwide markets.

- Improve the petroleum-receiving system and operations.

- Pursue new trading opportunities and strengthen existing ties.

1.3  Land Uses

# The Port owns land within the Port’s jurisdictional area.  The boundaries for both Port-owned land and the Port jurisdictional area are shown in Figure 1.3-1, Current Land Use Map, which identifies the various Port-related uses within the jurisdictional area.

# Figure 1.3-1

# Current Land Use Map

1.4 Opportunities and Constraints

The Consultant Team examined current opportunities and constraints that will influence future development at the Port.  The major opportunities and constraints that will be involved in developing an updated 5-Year Master Plan and 10- and 20- Year Vision Plans for Port Everglades include the following, which have been organized by the three Port areas: Northport, Midport, and Southport:

1.4.1 Northport

## Slips 1 through 3 – Opportunity.  The 2006 Port Everglades Master Plan identified an opportunity to widen Slips 1, 2, and 3 as well as lengthen Slip 2.  The Plan also identified the opportunity to upgrade the loading arms and piping systems on the Port’s petroleum piers.  This Plan Update will re-assess the liquid bulk market demand.

## Northport Office Uses - Opportunity. Several buildings, including the Amman Building in the Northport area, west of Eisenhower Boulevard and south of Spangler Boulevard, are used for offices.  These buildings are available for potential acquisition, relocation, and/or demolition so that the property could be used for other water-dependent Port uses.  The Customs House, which is recognized as having historic significance, should be restored and potentially relocated to an off-port site, which would provide the public easy access to visit this structure.

“Molasses Tanks” at Northport - Opportunity.  The County is currently in the process of selecting a marine terminal operator to develop and refurbish this Port-owned property into a modern liquid bulk terminal.  The property, which contains ten steel storage tanks, is located at Northport, west of Eisenhower Boulevard and south of SE 20th Street.

## Broward County Convention Center – Opportunity and Constraint.  The Broward County Convention Center and Northport Parking Garage are located in Northport, adjacent to SE 17th Street and Cruise Terminals 1, 2, and 4.  Broward County has made significant investments in this Convention Center to create a world-class facility on the water.  Facility expansion and the possible addition of a premier hotel are being considered.

Opportunity. The Convention Center complex attracts many visitors to Broward County, many of whom have the potential of being cruise passengers at the Port.  The proposed People Mover from FLL would have proposed stations at Midport and Northport.  The Northport station could also serve the Broward County Convention Center and potential hotel complex.

Constraint. To date, boundary revisions dealing with the Convention Center’s Development of Regional Impact (DRI) and the Port’s security have been agreed upon by the Convention Center and the Port.  Operational issues dealing with the use of the ground area in and around the Northport garage are under discussion, as the Port currently requires these areas to operate the adjoining cruise terminals.  The length of Berths 2 and 3 will be restricted to 1,321 feet from the southern end of Berth 3.  Security infrastructure improvements will be needed at Cruise Terminals 1, 2, and 4 to complete the “carve out” of the Convention Center from the Port’s secured area.

## By-Pass Road – Opportunity and Constraint. The 2006 Port Everglades Master Plan proposed a By-Pass Road that would permit the public to travel between SE 17th Street and US 1 at Spangler Boulevard without having to enter the Port’s secured areas.

Opportunity. The By-Pass Road would assist in the “carve out” of the Convention Center from the Port’s secured area.  By-Pass Road implementation would reduce traffic through the Port’s security gates to access the Convention Center.

Constraint. The By-Pass Road may modify existing traffic movements for some property owners, mostly petroleum terminal operators, who currently use Spangler Boulevard, and the portion of Eisenhower Boulevard north of Spangler Boulevard, to access their properties and to travel between their respective properties and the petroleum piers.

1.4.2  Midport

## Midport Terminal Areas - Opportunity.  The Midport area consists of comparatively small, non-contiguous lease areas that make efficient terminal operations difficult.  Potential consolidation or relocation of the existing operations may provide new opportunities for expansion.

## Florida Power and Light - Power Plant and Intake/Outfall Structures - Constraint.  FPL facilities are located in Midport, west of Berths 16, 17, and 18.  The power plant has been a fixture in the Port jurisdictional area for many years and is critical to providing power to South Florida.  Cooling water for the power plant is drawn in from Slip 3 through an open canal and is expelled into an open canal that parallels Eller Drive east to SE 19th Avenue, where it crosses under Eller Drive and exits into the Intracoastal Waterway along the northern perimeter of the protected mangrove preserves.  Manatees are attracted to the warm water in the FPL Discharge Canal.

## Conservation Easement Area at Turning Notch – Constraint.  On the west side of the Intracoastal Waterway, between Southport and Midport, is a significant mangrove preserve protected by a native limerock riprap lying within a state Conservation Easement.  This area is a state-protected ecological preserve.  In addition, a manatee nursery lies further north on the west side of the FPL Discharge Canal.

1.4.3  Southport

Southport Container Terminals and Wharf Structures - Opportunity.  Southport has been developed for modern container yards using “top-pick” equipment for light density stacking operations and for roll/on-roll/off (RO/RO) container operations.  A common public wharf structure is provided as a shared asset with low-profile gantry cranes to load and unload vessels.  Several Southport tenants have installed state-of-the-art gate complexes to collect transaction data accurately, reduce gate-processing times, and communicate with yard equipment.  Most of the tenants are ready to modify their terminals to allow for higher density operations.  Southport Phase VIIA/VIII is currently under construction and, when completed, will add 41 acres of terminal yard area.

## Vacant Land West of McIntosh Road - Opportunity.  A portion of Southport directly west of McIntosh Road is currently vacant and a portion of it is designated as a future rail yard or ICTF and other Port-related uses.  Preliminary planning has been conducted on the layout of the potential facility, but further study is necessary.  The FDOT Eller Drive Overpass, now in final design, will provide a grade separation at US 1 and Eller Drive, to accommodate future rail operations in Southport and avoid an on-grade rail crossing blocking the Port’s main access point.

## Southport Protected Environmental Area and FPL Power Lines - Constraint.  Along the southwestern edge of the Port boundary lies a protected environmental area associated with the West Lake State Park Preserve, which parallels NE 7th Avenue.  A series of FPL high-tension power lines also parallel this mangrove preserve.  Efforts should be made to avoid these areas in planning infrastructure improvements.

## Proximity of the Fort Lauderdale-Hollywood International Airport to the Seaport -Opportunity and Constraint.  FLL’s proximity to Port Everglades is both an opportunity and constraint on Port development.

Opportunity.  The short travel distance between the two facilities provides excellent convenience for airlift passengers cruising from the Port at both embarkation and debarkation.  Cruise lines are able to provide air and cruise packages that are very cost attractive.

Constraint.  Flight arrival and departure patterns extend over portions of Southport and Midport.  The flight paths restrict the height of structures as well as vessels located under the flight paths.  Jacobs Consultancy has prepared a study, discussed later in this document, which identifies the maximum height of cranes and vessels to be permitted in these portions of Southport and Midport.  Continued coordination with the Broward County Aviation Department (BCAD) and the Federal Aviation Administration (FAA) is necessary prior to implementation of any projects in these regions of the Port.

1.5 Facility Inventory

The inventory of capital facilities at the Port is continuously being modified and updated through the implementation of the Port’s 5-year Capital Improvement Plan (CIP).  The Consultant Team has been actively engaged in the preparation of past CIPs and will assist in the preparation of a future CIP in Phase II.

The Port has had a 2007 Bond Engineering Report prepared, which identifies Port facilities and their conditions. The report includes cost estimates for facility repair and/or upgrade.

1.6 Progress on Projects since Approval of the 2006 Port Everglades Master Plan

In December 2007, when the Broward County Board of County Commissioners (Board) approved the 2006 Port Everglades Master Plan, the approval also provided direction to the Port Everglades Department (Port) on the implementation of projects identified in the Master Plan’s 5-year CIP for FY 2008-2012.  The Port updated the CIP in September 2008 to cover the FY 2009-2013 period; proposed revisions for FY2010-2014 are currently under review.

The Port is implementing many of the projects that were identified in the 2006 Port Everglades Master Plan.  The projects that are currently being planned, designed, and implemented by the Port, as well as projects being considered by other entities in proximity to the Port at the start of this planning update process will have an influence on Port planning and development.  Several of these projects are discussed briefly in the previous Opportunities and Constraints section.  The narrative below summarizes the situation with respect to those projects the Consultant Team will consider in developing the updated 5-year Master Plan and updated 10-year and 20-year Vision Plans.

The interface between the Vision Plans and these projects is discussed in Element 3.

1.6.1 Northport Projects

“Carve-Out” of the Broward County Convention Center.  The 2006 Port Everglades Master Plan identified the operational and infrastructure requirements to allow public vehicular access to the Broward County Convention Center, with its development expansion program, without having to pass through the Port’s security gates and maintain the Port’s security perimeter required by federal and state law.  Currently, to facilitate the “carve-out,” the Convention Center and the Port have agreed on boundary revisions to the Northport DRI which encompasses the Convention Center.

With the construction of the By-Pass Road discussed below, the existing security gate on Eisenhower Drive, near the Convention Center, would be relocated.  Both the implementation of the By-Pass Road and the relocation of the security gate on Eisenhower Drive would permit public vehicular access to the Convention Center without passing through Port security.

By-Pass Road. The By-Pass Road is a proposed two-lane roadway (a single lane in each direction with no public egress or access points along its alignment) that would parallel Eisenhower Drive, starting at SE 20th Street, running south to Spangler Drive, and then paralleling Spangler Drive to the Port’s existing security gate.  The roadway would have perimeter barriers that would provide the Port with a secured boundary line.  The By-Pass Road would have elevated roadway sections that would permit traffic to access the various Port tenants at grade and remain in the Port’s security area.

Conceptual engineering on the By-Pass Road is in progress (see Figure 1.6-1).  An Interim Phase 1 concept is also currently under study which would advance the schedule to allow public vehicular access to the Convention Center without passing through Port security.  This  conceptual engineering has determined that the Port’s Public Works Facility, just west of Eisenhower Drive, will not be impacted by the By-Pass Road, which was identified as a possibility in the 2006 Port Everglades Master Plan.  Access roads to the Port’s tenants may impact the Port’s maintenance facilities known as Maintenance Row along SE 22nd Street; this is currently under study.

### Figure 1.6-1

Concept Plan for By-Pass Road

Cruise Terminal 2 Renovations.  The “carve-out” of the Broward County Convention Center will establish a new security line between the public area and the Port’s security area.  The 2006 Port Everglades Master Plan envisioned this line to be 30 feet north of the north wall of Cruise Terminal 2.  Placing the line there would have required modifications to the Cruise Terminal’s air conditioning units and fire service valves, located at grade just north of the building; however, recent agreement between the Convention Center and the Port placed this line 60 feet north of the north wall of Cruise Terminal 2, probably removing the need for these modifications.  Whether the open traffic area to the south of Cruise Terminal 2 remains a secured area or becomes a public area is being studied and will be evaluated in Phase II.

Cruise Terminal 4.  The Port is preparing the design and construction documents to expand Cruise Terminal 4 operations into the present cargo transit shed area within the existing footprint of the building.  Pending discussions with cruise lines, however, completion of these construction documents is on hold.  The design relocates the main entrance and exit to/from the cruise facility to the west side of the building.  The baggage operational area is to be increased and maintained in the same lay-down method that is conducted at present.  The on-grade footprint of Cruise Terminal 4 will be approximately 100,000 square feet.

The intermodal zone -- the on-grade area where buses, taxis, and privately owned vehicles unload/load passengers and baggage -- will be located to the west of Cruise Terminal 4.  The proposed intermodal area west of Cruise Terminal 4 will be coordinated with the By-Pass Road and the future Slip 2 expansion projects in Phase II.

The Port is also separately planning a new parking structure with approximately 1,680 parking spaces, also to be located west of Cruise Terminal 4, above the intermodal zone.

Calypso Pipeline.  Calypso U.S. Pipeline, LLC has suspended the planning and permitting of a natural gas pipeline within the Port’s jurisdictional limits.

1.6.2  Midport Projects

Demolition of Transit Shed 16.  Transit Shed 16 has been removed to provide an increased container storage yard area to serve Berths 16, 17, and possibly 18.

Berths 16-17 Crane Upgrades.  The upgrades are in progress; renovation of Crane P2 is underway; and the procurement for a new mobile harbor crane is in process.  Arrangements to sell or scrap Crane P1 are in progress.  Completion is expected by January 2010.

Cruise Terminal 18 Expansion.  Cruise Terminal 18 is being expanded from 67,500 square feet to 240,000 square feet.  Construction is scheduled for completion by November 2009 for the arrival of the first of the world’s two largest cruise ships, Royal Caribbean International’s Oasis of the Seas.  The Oasis of the Seas is a 220,000-gross-registered-ton vessel, to accommodate 5,400 passengers plus crew.  The second Oasis-class cruise ship, Allure of the Seas, is scheduled to arrive the following year.  Both ships will sail year-round.

This $75 million cruise terminal expansion

includes separate areas for simultaneous embarkation and debarkation; a transportation area for buses, taxis, and other passenger vehicles; two new passenger-loading bridges; and 600 parking spaces.  Once completed, Cruise Terminal 18 will be the world’s largest cruise terminal dedicated to servicing a single ship.  Figure 1.6-2 is a rendering of the Cruise Terminal 18.

#### Figure 1.6-2

Rendering of Expanded Cruise Terminal 18

Midport Parking Garage.  The 2006 Port Everglades Master Plan proposed a parking structure to be constructed directly west of Cruise Terminal 19, to add parking capacity, particularly for Cruise Terminal 18 and other cruise facilities at Midport.  This parking structure would eventually be connected to the future intermodal center at Midport.  The consultant design fee for a 1,200 parking space Midport parking garage is budgeted in FY 2009.

Midport Roadway Expansion.  The construction contract for the Midport roadway expansion has been awarded and work began in June 2009, with completion expected in late 2009.  The contract includes roadway improvements to Eller Drive east of SE 19th Avenue and the intersection at SE 19th Avenue.  The roadway improvements will provide taxi loading/unloading areas along Eller Drive to increase the intermodal zone for passengers.

Cruise Terminals 19, 21, and 22 Expansion.  Conceptual approaches for terminal renovations to Cruise Terminals 19, 21, and 22 have been developed, but are on hold pending discussions with cruise lines.

Intermodal Bridge over the FPL Discharge Canal.  The construction contract for this project has been awarded; construction started in May 2009, with completion expected in May 2010.  The bridge will provide a connection for cargo traffic between Midport and Southport, eliminating the need for cargo traffic to exit the Port’s security gate on Eller Drive and re-enter through the Port’s security gate on McIntosh Road.

Berth 29 Extension.  This project was removed from the 2006 Port Everglades Master Plan due to environmental concerns.  The project proposed extending Berth 29 three hundred feet south, requiring a realignment of the portion of the FPL Discharge Canal at its junction with the Intracoastal Waterway.

Broward County Intermodal Center and People Mover System.  The PD&E study for the Broward County Intermodal Center (IMC) and People Mover System had identified alternative corridors between FLL and Port Everglades to transport cruise passengers between the two facilities and connect the corridors to other potential transit corridors and park-n-ride facilities.  The PD&E study has also identified alternative locations for the IMC and potential seaport station locations.  The FHWA and the Board have approved the recommended alternative and selected the technology to be an automated people mover (APM) system (see Appendix B, entitled “Recommended Alternative – People Mover Map”).

It is generally envisioned that, depending on the technology selected, the cruise passengers’ non-carry-on baggage would be transported between the Airport and the Seaport by truck and the baggage would be screened at the cruise terminals, similar to current conditions.  The cruise passengers would remain in public space while they are on the People Mover and would pass through Port security gates when they leave the People Mover station and enter the cruise terminals.

The study has proposed People Mover system stations at both Midport and Northport.  These station locations were incorporated into the 2006 Port Everglades Master Plan.

Vecenergy Petroleum Terminal.  Vecenergy, the Vecellio Group’s Energy Division, has completed a state-of-the-art petroleum terminal on privately owned land within the Port’s jurisdictional area. The new petroleum terminal contains 11 petroleum storage tanks totaling 1.35 million barrels (56.7 million gallons) of bulk fuel capacity.

1.6.3  Southport Projects

Eller Drive Overpass.  The proposed ICTF, to be located in Southport, will require rail access from an existing rail line located north of Eller Drive.  To serve the ICTF, the rail line must go south, crossing Eller Drive.  To avoid an on-grade crossing at Eller Drive, FDOT’s District 4 is funding the design and construction of a roadway bridge over the rail alignment.  The overpass is planned for an envelope clearance for two rail spurs with double-stacked containers on the rail cars.  Currently, FDOT has programmed construction funding for the year 2013; however, the project could be accelerated if federal stimulus funding becomes available.

Dry Stack Marina.  The intermodal bridge over the FPL Discharge Canal required the removal of the dry stack boat marina.  The 2006 Port Everglades Master Plan identified a land area at the southwest corner of Southport off the Dania Cut-off Canal as a potential site for a future dry stack boat marina.  The process for identifying a potential development entity would be through a competitive process, probably by the County’s issuing a Request for Letters of Interest (RLI).  The RLI for a dry stack boat marina is not scheduled until 2013.  The same or similar site area has also been identified as a potential location for dredge material storage.

Foreign-Trade Zone No. 25.  The entrance to the Foreign-Trade Zone No. 25 is located off McIntosh Road before the Port’s McIntosh Road security gate.  Therefore, it requires its own security-screening gate.  In addition, some of the buildings in the Foreign-Trade Zone No. 25 are aged and in need of repair or replacement.  The 2006 Port Everglades Master Plan recommended a Request for Proposals (RFP) be issued to design, construct, and finance a warehouse facility, west of McIntosh Road that could be leased to Foreign-Trade tenants.  The new facility would be accessed through the Port’s security gate on McIntosh Road.  The RFP is on hold as there is now no need to relocate the Public Works Facility, which was previously proposed to be relocated to the existing Foreign-Trade facility.  Also, current economic conditions are not suitable to attract potential design/build/finance developers.

US Customs and Border Protection (CBP) Facility.  The primary CBP inspection component currently is located within the area identified as Foreign-Trade Zone No. 25.  The administrative offices are in 1800 Eller Drive.  CBP has requested independent, secured facilities, preferably within the Port’s secured area.  In the 2006 Port Everglades Master Plan, CBP requested warehouse-type facilities ranging between 100,000 to 125,000 square feet of enclosed space.  To accommodate the building footprint, 60 covered truck docks, parking for 175 privately owned vehicles, and all truck/container/vehicle on-site movements, it is envisioned that a 10-acre site will be needed.  An adjoining site for container fumigation by the US Department of Agriculture should also be furnished.  The need and location of this facility will be re-evaluated during this Plan Update.

McIntosh Loop Road.  The 2006 Port Everglades Master Plan recommended the re-configuration of McIntosh Road to provide only right-hand traffic turns into the cargo terminal facilities at Southport.  The reconfigured roadway would have traffic-lane capacity to provide truck queuing to each cargo terminal yard and a through-traffic lane.  A concept site plan has been developed and a programming study has been completed.  An alternative plan would include roadway tunnels below McIntosh Road to allow direct access from the cargo terminal facilities to the proposed ICTF.  Figure 1.6-3 shows an alternative layout for the reconfigured McIntosh Road.

Turning Notch Expansion.  The expansion of the Turning Notch will be evaluated in coordination with environmental studies and the US Army Corps of Engineers (ACOE) deepening and widening program.  The Port continues to work with the Florida Department of Environmental Protection (FDEP) to gain approval for a 15 +/- acre on-Port environmental enhancement area to offset release of 8.7 acres of mangroves in the Conservation Easement, which are required to expand west.  Expanding the Turning Notch to the west is needed to develop additional berth capacity for diverse cargo ships, including a new berth for a crushed rock import vessel.

Crushed Rock/Aggregate Import and Handling Facility.  The location of the berth in the Turning Notch for the crushed rock import vessel to serve the proposed Crushed Rock/Aggregate Facility will be evaluated in the Plan Update.  Potential private companies that would construct and operate the terminal remain interested.

South Florida’s Lake Belt mining operations have been threatened by a federal lawsuit.  A federal judge is reassessing mining permits in the area, questioning whether regulators properly ensured the safety of the Everglades and the Biscayne Aquifer, which supplies much of the region’s drinking water.  As discussed in Element 2, the ACOE has completed a Supplemental Environmental Impact Statement and will release its findings shortly.  The possibility of mining operations being shut down and a dwindling quantity of crushed rock being available for construction have established the need to import this commodity.

ICTF Rail. The Port is engaged in discussions with rail providers to provide service to a proposed near-dock ICTF for international freight only.  Domestic freight would be transported to other ramp locations in South Florida.  The schedule for the start of the ICTF will be evaluated in the Update.  Timing depends on FDOT’s receiving funding for the related Eller Drive Overpass project, which was originally expected in 2009, but has now been deferred until 2013.  As noted, obtaining federal stimulus funding for this project would advance the construction start date.

FPL Easement at Southport.  An existing FPL easement for a 138KV aerial line, which at present runs through land at Southport, is currently under design for relocation to avoid conflicts with project development.

AES Pipeline. The proposer of the AES pipeline discontinued the payments required by an agreement with the Port and the agreement was terminated.

Southport Terminal Yard Expansion. Construction of Southport Phase VIIA/VIII, a 41-acre container terminal yard, is underway, with completion expected in April 2010.  Construction cost is $12.3 million.  Site improvements include earthwork (site clearing, preloading for soil compaction, grading), installation of drainage, pavement, site electrical, high mast lighting and fencing. Implementation of this project complies with the 2006 Port Everglades Master Plan.

1.6.4  Portwide Projects

Interface with FLL Master Plan.  FLL is currently preparing a master plan for expansion.  To identify potential aviation obstacles relevant to the Port’s planning initiative, the Broward County Aviation Department prepared an obstacle clearance assessment with respect to the cranes and ships at the Port.  The Airspace Obstruction Analyses report is presented in Appendix C and is discussed further in Element 3.

Bulkhead Study. In a memorandum to the Port, dated July 30, 2007, River Consulting recommended that “all walls over 40 years of age be considered for replacement during the 20-year Master Plan cycle.  Initially the order of replacement will depend upon effects of proposed dredging and, thereafter, replacement can be scheduled based upon operations or as dictated by the performance of the bulkheads.”

ACOE Dredging Program. The ACOE is currently preparing a Deepening and Widening Study for the waterways at the Port.  National economic development benefits/costs are being developed for multiple alternatives.  Study completion is expected in 2011 with construction targeted for 2014.

1.7  Berthing Analysis

Port Everglades currently operates its facilities as a landlord port; the Port constructs the facilities and leases them back to tenant operators.  The majority of berths at the Port are treated as public wharves that are shared by all tenants and shipping lines.  Access to berthing areas is coordinated by the Port’s Operations Division/Harbor Master as necessary.

The Northport cruise and Southport container terminals provide opportunities for preferential berthing assignments that guarantee berth availability and location during contractual windows of time for given days and hours of operation, as prescribed in tenant leases.  In some cases, when berthing conflicts occur during loading or unloading operations, shared berthing arrangements require reassigning vessels to a new berth or off-shore anchorage areas.  Overall, this approach maximizes berth occupancy, or wharf utilization, throughout the Port.

To measure the effective berth utilization at Port Everglades, the Consultant Team calculated the gross utilization of each berth by cargo operation.  “Gross berth utilization” is defined as the average ratio of berth occupancy (vessel time at berth x the length occupied by the vessel) to berth availability (hours of operation x total berth length available).  More simply explained, berth occupancy is the percentage of time that a vessel occupies a given berth, during the total range of available operating hours and days.

At Port Everglades, the berth areas are available for vessel activities throughout the year and, in some cases, on a 24-hour, 7-days-per-week schedule.  In practice, vessels are worked around the clock as necessary to allow for faster vessel turn-around time.  Most vessel calls are of short duration, however, and 1 or 2 shifts per day are all that is necessary for cargo-handling operations.  In theory, the berth is available for occupancy and cargo-handling operations any day of the week at any time.  This factor is used to identify the total amount of time that a berth is available for theoretical occupancy calculations; the application of time-at-berth data can then estimate the total number of annual vessel calls to arrive at a projected berthing capacity.

# 1.8 Cargo Capacity Analysis

The future cargo facility needs assessment for the Port presented in this Plan was carried out in three steps.

- In Step 1, market assessments and forecast updates were conducted for all cargo types at the Port over the planning horizon.  Element 2 discusses the results of these initiatives.

- In Step 2, the amount of cargo each Port facility could handle was calculated, based on existing Port operations and expected changes in future cargo-handling operations.  This section discusses Step 2, the capacity analysis of Port Everglades’ containerized and non-containerized cargo facilities.  Section 1.8.1 below describes operations at the Port’s existing cargo terminals and Section 1.8.2 describes the throughput capacity of these facilities.

- In Step 3, the market forecast numbers were divided by the facility capacity numbers to determine future facility needs for the Port’s 20-year planning horizon.  Step 3 is discussed in Element 3.

## 1.8.2 Existing and Future Facility Capacity Analysis

The Consultant Team used a spreadsheet-based capacity analysis model to determine Port Everglades’ terminal throughput capacity, which is defined as the amount of cargo a terminal can handle under given operating parameters.  For containerized cargo, the capacity is calculated in either lifts or TEUs per year.  For break-bulk and dry bulk cargoes, the capacity is measured in terms of metric tons.

The total amount of cargo a terminal can handle annually depends on the capacity of four main components: stevedoring operations, yard operations, gate operations, and rail operations.  The Consultant Team evaluated each of these terminal-operation components independently to identify elements limiting the overall throughput capacity of Port facilities.  If one component of the facility has a much lower throughput capacity than the others, then the entire facility must operate at the capacity of that lower-functioning component.

The Consultant Team assumes that terminals will not be limited by a lack of gate capacity because gates are relatively easy and inexpensive to expand compared with berths and storage yard. To account for future in-terminal gate area needs, the Consultant Team used the ratio of the existing net cargo-storage area to the gross terminal area and applied the same ratio in calculating the future gross terminal area required.  This approach assumes that the gate queue is included in the gross terminal area and would be included in the terminal for planning purposes.  Actual detailed gate truck queuing was not included in the capacity analysis conducted during the master planning effort and should be studied further at the terminals during detailed planning of the individual facilities.

The capacity of the existing rail operations was also not an issue as currently almost no cargo moves by rail directly at the Port.  The FEC operates an off-site rail facility at its Andrews Avenue intermodal yard as a piggyback flatcar operation (wheeled containers on flat cars).  Neither Andrews intermodal yard operations nor terminal capacity were analyzed in this planning initiative.  The Port is, however, planning to develop a near-dock ICTF in the Southport area to move import and export cargo.

Container Terminal Operations.  At Port Everglades, cargo-handling operations at each terminal vary, based on the existing cargo throughput requirements and available berth and yard space provided by the Port.  Because the Port operates a majority of the berths as public berths, any berth can be assigned to any terminal operator based on the need and availability of resources.  Preferential berth assignments are provided in the leases using scheduled hours of operations and days of the week.  The Harbor Master’s office is responsible for assigning berth slots throughout the Port.

The Port also uses temporary grid assignments to create short-duration agreements with tenants, which allows the Port to reassign available yard space to a new tenant based on the storage needs and availability of resources.  These flexible lease arrangements allow the cargo-handling capacity of each berth and storage yard space to vary based on the respective user’s operations.

In conducting the future capacity analysis of the existing Port facilities, the Consultant Team classified all containerized cargo operations into three main categories, based on the cargo-handling equipment used:

- Category 1- Terminals that Use Standard Dock-Side Cranes.

- Category 2-Terminals that Use Ship-Mounted Cranes.

- Category 3- Terminals that Use RO/RO Operations.

For each operational category, the Consultant Team calculated the amount of cargo a berth and yard can handle by combining the operational characteristics of individual tenants within each category and identifying the potential advancements in terminal operation parameters under which each facility group will operate during the future 5-, 10-, and 20-year planning horizon.

### Berth Capacity.  Berth capacity is defined as the amount of cargo that can be handled across a given number of berths per year, without concern for any backland constraints.  As with all elements of capacity, berth capacity is not a single fixed number, but a range of plausible values.  Higher berth capacity means higher costs (increased equipment and labor) and lower levels of service.  For example, some vessels may have to queue in anchorage areas waiting for berth space during periods of higher berth utilization.  Berth capacity primarily depends on the following factors:

- Maximum practical berth utilization.

- Amount of cargo handled per vessel call.

- Dock crane productivity.

- Number of cranes assigned per vessel call.

Shipping lines expect a certain level of customer service when calling a terminal; they do not want to queue out at sea for too long waiting for a berth to become available.  Conversely, shipping lines work on fairly rigid vessel schedules around the world and filling a berth on a given day of the week may prove difficult to accomplish by changing sailing patterns.  Due to the variable nature of vessel arrivals (delays at berth, storms, etc.), and the market-driven need to service vessels in a timely manner, the maximum practical berth utilization is assumed to reach 50 percent at Port Everglades for all container berths.

Increases in the size of vessels calling at the Port result in less downtime between vessel calls and more productive time spent working on a vessel at berth while lifting containers.  The faster a dock crane can move boxes, the faster a vessel can be turned around.  Faster vessel turn-around allows for additional vessel calls, more lifts, and, therefore, a higher berth capacity.  Increasing vessel call size and dock-crane productivity can combine to increase berth capacity, but only up to a physical limit.

Over time, the Consultant Team assumed that dock-crane productivity (lifts per vessel call), and dock cranes assigned per vessel call may increase somewhat over today’s situation.  It is not, however, realistic to achieve more than 32 lifts per dock-crane hour, and to have more than four cranes operating at each berth for a sustained period.  The cost of the cranes and acquisition schedules may also limit the ability to increase significantly the number of ship-to-shore (STS) cranes available at a given berth location.

For the Category 1 terminals, Table 1.8-1 shows a series of calculations to determine unit berth capacity for the existing, 5-, 10-, and 20-year scenarios.  For future cases, higher berth occupancy, increases in lifts per call, and dock-crane productivity are assumed, as highlighted in bold face.  This conservative approach provides a realistic projection using the existing operational assumptions in the near-term years and slowly increases the operational productivity over time.  The operational assumptions are consistent with similar port operations in the region.  To achieve these enhanced productivity levels coordination between the Port, its tenants, and the shipping lines calling at the Port will be required.

Table 1.8-1
Unit Berth Capacity of a Terminal with Standard Dock-Side Cranes

|  | Variable | Existing | 5 -Year | 10 -Year | 20 -Year |
| --- | --- | --- | --- | --- | --- |
| a | Number of berths available | 1.00 | 1.00 | 1.00 | 1.00 |
| b | Ship work hours per day | 21.0 | 21.0 | 21.0 | 21.0 |
| c | Work days per week | 7 | 7 | 7 | 7 |
| d | Max overall berth occupancy | 22% | 30% | 40% | 50% |
| e | Effective hrs per berth/week [a*b*c*d] | 32.3 | 44.1 | 58.8 | 73.5 |
| f | Mean lifts per call - peak week | 650 | 715 | 787 | 865 |
| g | Gross dock crane productivity (lifts/hour) | 29 | 30 | 31 | 32 |
| h | Mean cranes per ship | 2.00 | 2.00 | 2.00 | 2.00 |
| i | Mean ship work time (hr) [f/(g*h] | 11.2 | 11.9 | 12.7 | 13.5 |
| j | Ship tie-up & untie time (hr) | 2.0 | 2.0 | 2.0 | 2.0 |
| k | Mean berth occupancy time per ship (hr/call) [i+j] | 13.2 | 13.9 | 14.7 | 15.5 |
| l | Potential ship calls per peak week [e/k] | 2.4 | 3.2 | 4.0 | 4.7 |
| m | Throughput capacity during a peak week (lifts) [f*l] | 1,592 | 2,266 | 3,149 | 4,098 |
| n | Seasonal peak (peak/mean week) | 112% | 112% | 112% | 112% |
| o | Berth capacity (lifts/year) [m*52/n] | 74,000 | 105,000 | 146,000 | 190,000 |
| p | TEU per container | 1.66 | 1.66 | 1.66 | 1.66 |
| q | Unit Berth capacity (TEU/year) [o*p] | 123,000 | 174,000 | 242,000 | 315,000 |

Over time, it is anticipated that a combination of larger vessels, additional vessel calls, and larger average lifts per call will account for most of the additional increased berth occupancy.  Additional measures will be necessary to attract off-peak, mid-week vessel calls from the Caribbean and South American markets to use the berths during the non-peak periods of the week.  Possible economic incentives, such as reduced berthing/dockage fees during non-peak periods may help to induce these operational changes.

For the Category 2 terminals, Table 1.8-2 shows a series of calculations to determine unit berth capacity for the existing, 5-, 10-, and 20-year scenarios.  For future cases, higher berth occupancy and an increase in lifts per vessel call are assumed, as highlighted in bold face.  No improvement in ship-mounted crane productivity is assumed.

Table 1.8-2
 Unit Berth Capacity of a Terminal with Ship-Mounted Cranes

|  | Variable | Existing | 5 -Year | 10 -Year | 20 -Year |
| --- | --- | --- | --- | --- | --- |
| a | Number of berths available | 1.00 | 1.00 | 1.00 | 1.00 |
| b | Ship work hours per day | 21.0 | 21.0 | 21.0 | 21.0 |
| c | Work days per week | 7 | 7 | 7 | 7 |
| d | Max overall berth occupancy | 22% | 30% | 40% | 50% |
| e | Effective hrs per berth/week [a*b*c*d] | 32.3 | 44.1 | 58.8 | 73.5 |
| f | Mean lifts per call - peak week | 240 | 300 | 375 | 469 |
| g | Gross dock crane productivity (lifts/hour) | 14 | 14 | 14 | 14 |
| h | Mean cranes per ship | 2.00 | 2.00 | 2.00 | 2.00 |
| I | Mean ship work time (hr) [f/(g*h] | 8.6 | 10.7 | 13.4 | 16.7 |
| j | Ship tie-up & untie time (hr) | 2.0 | 2.0 | 2.0 | 2.0 |
| k | Mean berth occupancy time per ship (hr/call) [I] | 10.6 | 12.7 | 15.4 | 18.7 |
| l | Potential ship calls per peak week [e/k] | 3.1 | 3.5 | 3.8 | 3.9 |
| m | Throughput capacity during a peak week (lifts) [f*l] | 748 | 1,041 | 1,432 | 1,838 |
| n | Seasonal peak (peak/mean week) | 112% | 112% | 112% | 112% |
| o | Berth capacity (lifts/year) [m*52/n] | 35,000 | 48,000 | 67,000 | 85,000 |
| p | TEU per container | 2.0 | 2.0 | 2.0 | 2.0 |
| q | Unit Berth capacity (TEU/year) [o*p] | 70,000 | 95,000 | 133,000 | 169,000 |

For the Category 3 terminals, Table 1.8-3 shows a series of calculations to determine unit berth capacity, for the existing, 5-, 10-, and 20-year scenarios.  For future cases, maximum berth occupancy of up to 60 percent is considered and no increase in RO/RO ramp productivity is assumed.

The ramp productivity is assumed to be fixed due to the use of a single ramp at present.

Table 1.8-3
Unit Berth Capacity of a Terminal with RO/RO Operations

|  | Variable | Existing | 5 -Year | 10 -Year | 20 -Year |
| --- | --- | --- | --- | --- | --- |
| a | Number of berths available | 1.00 | 1.00 | 1.00 | 1.00 |
| b | Ship work hours per day | 21.0 | 21.0 | 21.0 | 21.0 |
| c | Work days per week | 7 | 7 | 7 | 7 |
| d | Max overall berth occupancy | 55% | 60% | 60% | 60% |
| e | Effective hrs per berth/week [a*b*c*d] | 80.9 | 88.2 | 88.2 | 88.2 |
| f | Mean lifts per call - peak week | 216 | 271 | 338 | 423 |
| g | Gross RO/RO ramp productivity (moves/hour) | 24 | 24 | 24 | 24 |
| h | Number of RO/RO ramps | 1.00 | 1.00 | 1.00 | 1.00 |
| I | Mean ship work time (hr) [f/(g*h] | 9.2 | 11.5 | 14.4 | 18.0 |
| j | Ship tie-up & untie time (hr) | 2.0 | 2.0 | 2.0 | 2.0 |
| k | Mean berth occupancy time per ship (hr/call) [I] | 11.2 | 13.5 | 16.4 | 20.0 |
| l | Potential ship calls per peak week [e/k] | 7.2 | 6.5 | 5.4 | 4.4 |
| m | Throughput capacity during a peak week (moves) [f*l] | 1,561 | 1,766 | 1,820 | 1,865 |
| n | Seasonal peak (peak/mean week) | 112% | 112% | 112% | 112% |
| o | Berth capacity (moves/year) [m*52/n] | 72,000 | 82,000 | 84,000 | 87,000 |
| p | TEU per container | 1.9 | 1.9 | 1.9 | 1.9 |
| q | Unit Berth capacity (TEU/year) [o*p] | 135,000 | 153,000 | 157,000 | 163,000 |

Table 1.8-4 and Figure 1.8-1 summarize the unit berth capacity for all three categories of container operations at Port Everglades for existing and future operations.  The RO/RO berths have a higher unit berth capacity for the existing operations compared with terminals with standard dockside cranes; this is the result of the higher berth utilization and length of time required to load/unload a vessel.  For future years, the unit berth capacity for terminals with standard dockside cranes increases relatively faster compared with other categories because of the increase in berth utilization.  These projected capacity measures are used to establish future throughput limits.

Table 1.8-4
Container Operations - Unit Berth Capacity Summary

| Year | Standard Dock Side Cranes | RO/RO Operations | Ship-Mounted Cranes |
| --- | --- | --- | --- |
| Existing | 123,000 | 135,000 | 70,000 |
| 5 - Year | 174,000 | 153,000 | 95,000 |
| 10 - Year | 242,000 | 157,000 | 133,000 |
| 20 - Year | 315,000 | 163,000 | 169,000 |

Figure 1.8-1
Container Operations - Unit Berth Capacity

### Yard Capacity.  Yard capacity is defined as the amount of cargo that can be handled in the cargo-storage yard under given yard-operating parameters.  Yard capacity primarily depends on the following factors:

- Type of cargo-storage operations.

- Cargo storage-dwell times and inventory peaking factors.

- Stacking height and width.

In North America, the general trend is to operate in the lowest density mode possible to minimize the labor cost associated with sorting and stacking activities.  As market demand increases, operators will shift to modes that densify storage capacity in the container yard, rather than turn away business if the terminal storage area cannot be expanded.

The most effective way to increase storage density is to switch from a wheeled operation to a grounded (stacked) operation.  Many US operators choose to handle as many containers on wheels as possible because no labor costs for gate service are incurred in a wheeled operation.  Community truckers also favor wheeled operations because they typically receive faster service than with a grounded operation.  Wheeled operations, however, take up a large amount of yard space compared with grounded operations.  Currently at Port Everglades, a majority of the existing container terminal operators use top-pick handlers to move loaded containers and side-pick handlers to move empties.  The existing grounded operations use a fairly low-density stacking pattern to limit sorting operations and contain labor costs.

As terminal throughput increases, many of the existing Southport container terminal tenants have expressed interest in upgrading their terminal operations to use rubber-tire gantry (RTG) cranes to handle loaded import and export containers and further densify container storage patterns in the yard.  RTGs are more effective at sorting and selecting individual containers from dense storage piles.  Terminal operators will continue to use top-pick or side-pick handlers for empty containers because empties of the same size are generic, do not typically require random selection patterns, and can be stored in high-density piles sorted by shipping line.

Cargo-storage dwell time is another factor that impacts yard capacity.  Decreases in cargo dwell time mean that containers move off the terminal faster, allowing a faster rate of flow through the terminal, increased turnover of static storage, and a higher overall container yard capacity.  Ports and terminal operators can reduce container dwell time through demurrage (fees charged for containers that exceed a given dwell time) to discourage excessive dwell time practices.  The peaking factor, defined as peak/mean inventory ratio, reflects the fluctuations in inventory due to simultaneous ship loading and unloading plus gate operations.  A seasonal peaking factor can also be used to reflect changes in cargo flows during peak operating periods.  The container yard needs the capacity to handle the peak inventory of each type of container listed.

Based on discussions with the Port’s senior staff, the Consultant Team assumed no change in the container dwell times or inventory peaking factor for the planning period.  Additional increases in yard capacity may be realized through reducing average dwell times in the container operations.  Specific examples include reducing the import load dwell times closer to the industry norm of 2 to 4 days and empty dwell times to 4 to 6 days.   The empty dwell times appear to have some room for improvement, as well as the RO/RO import load dwell times.  Possible modifications to the Port’s demurrage and tariff can be used to improve the average dwell times.  A review of allowable free-time storage provisions should also be investigated with other ports in the surrounding region to further address long-term storage of containers on the terminals.

Table 1.8-5 describes cargo-storage dwell times and inventory peaking factors by cargo type for each category of terminal operations.

Table 1.8-5
Container Dwell Times and Inventory Peaking Factors

|  | Standard Dock Side Cranes | RO/RO Operations | Ship-Mounted Cranes |
| --- | --- | --- | --- |
| Import local load dwell time (days) | 4.3 | 6.0 | 1.5 |
| Export local load dwell time (days) | 4.3 | 1.5 | 1.5 |
| Import empty dwell time (days) | 8.0 | 8.0 | 1.5 |
| Import storage factor (peak / mean ) | 125% | 125% | 125% |
| Export storage factor (peak / mean ) | 115% | 115% | 115% |
| Empty storage factor (peak / mean ) | 110% | 110% | 110% |

Taller container stack heights require increased labor for sorting and, therefore, cost more to operate.  Terminal operators will increase stack heights and operate denser terminals as market demand drives their economics, but they can do this only up to a physical limit.  The use of 1-over-5 RTGs (machines capable of moving one container over a 5-high container stack) is not the absolute limit, but a sensible practical limit based on current practice worldwide.

Based on the terminal interviews, the Consultant Team assumed that terminals will use 1-over-5 RTGs for future yard operations.  The actual maximum stacking height will be a fraction of the theoretical, machine-rated maximum due to terminal operator needs.  The operator’s needs vary by container-move type.  For example, loaded import containers destined for gate trucks require more random access, due to the unscheduled nature of truck arrivals, than block-stored loaded export containers destined for the vessel.  On average, inbound loaded import containers will be stacked lower than loaded export containers to account for the random nature of the truck arrival patterns.

Table 1.8-6 outlines the Consultant Team’s assumptions, based on tenant interviews, for the type of current and future cargo storage operations and maximum practical future mean stacking height for the various types of container moves.  None of these values are hard limits and could potentially be improved in the long-term.

Table 1.8-6
Cargo Storage Operations Type and Stacking Height Assumptions

|  | Existing | 5–Year | 10-Year | 20-Year |
| --- | --- | --- | --- | --- |
|  | Standard Dock-Side Cranes |
| Import load storage mode (Whl / Pk / Rtg) | P | R | R | R |
| Export load storage mode (Whl / Pk / Rtg) | P | R | R | R |
| Empty storage mode (Whl / Pk / Rtg) | P | P | P | P |
| Mean Import load height (mean stack height) | 2.50 | 2.50 | 3.00 | 3.50 |
| Mean Export load height (mean stack height) | 2.50 | 3.00 | 3.50 | 4.00 |
| Mean Empty height (mean stack height) | 3.00 | 4.00 | 5.00 | 5.00 |
|  | RO/RO Operations |
| Import load storage mode (Whl / Pk / Rtg) | W | W | W | W |
| Export load storage mode (Whl / Pk / Rtg) | W | W | W | W |
| Empty storage mode (Whl / Pk / Rtg) | P | P | P | P |
| Mean Import load height (mean stack height) | 1.00 | 1.00 | 1.00 | 1.00 |
| Mean Export load height (mean stack height) | 1.00 | 1.00 | 1.00 | 1.00 |
| Mean Empty height (mean stack height) | 3.00 | 4.00 | 5.00 | 5.00 |
|  | Ship-Mounted Cranes |
| Import load storage mode (Whl / Pk / Rtg) | W | W | W | W |
| Export load storage mode (Whl / Pk / Rtg) | P | P | P | P |
| Empty storage mode (Whl / Pk / Rtg) | P | P | P | P |
| Mean Import load height (mean stack height) | 1.00 | 1.00 | 1.00 | 1.00 |
| Mean Export load height (mean stack height) | 3.00 | 3.00 | 4.00 | 4.00 |
| Mean Empty height (mean stack height) | 3.00 | 3.00 | 4.00 | 4.00 |

The Consultant Team used the data in Tables 1.8-5 and 1.8-6 to develop the peak inventory requirements at berth capacity for all three categories of container terminals at the Port.

Table 1.8-7 shows an example calculation of the twenty-foot ground slots (TGS) required to handle peak-week import containers at an overall throughput of one million TEUs.

Table 1.8-7
Peak Import TGS Required at One Million TEUs

| a | Throughput (TEU) | 1,000,000 |
| --- | --- | --- |
| b | Peak/mean week | 120% |
| c | Peak week TEU (a/52*b) | 23,077 |
| d | Import fraction | 40% |
| e | Peak week import TEU (c*d) | 9231 |
| f | Mean dwell time (days) | 3 |
| g | Mean import inventory, peak week (TEU) (e*f/7) | 3956 |
| h | Inventory peak factor | 140% |
| i | Peak import inventory, peak week (TEU) (g*h) | 5538 |
| j | Mean stacking height | 3.00 |
| k | Peak TGS required for imports (i/j) | 1846 |

For each category of terminal operations, the Consultant Team calculated the total TGS required to handle import, export, and empty containers to balance with the projected berth throughput.  In a container terminal, different storage layouts yield different slot densities, defined as the number of TGS per acre of net container yard.

Table 1.8-8 outlines the typical average slot density assumptions for different storage modes, using standard yard layouts and aisle spacing.  The low-density top-pick operations currently employed at Port Everglades actually yield a lower net storage density per acre than a typical wheeled cargo terminal due to the limited stack widths and heights.  The private truck operators in South Florida own and maintain their chassis.  The low-density stacking patterns are employed to avoid storage of chassis on the terminal.  As the base of the storage pile increases in width and height, the storage density advantage will go to the top-pick operations and drive operating costs higher to account for higher stacking equipment use and sorting operations.

Table 1.8-8
Slot Density Assumptions

| Storage Mode | TGS per Acre |
| --- | --- |
| Wheeled | 50 |
| Top pick or Side pick (2 to 3 wide) | 40 |
| Top pick or Side pick (6 to 8 wide) | 90 |
| RTG | 113 |

The Consultant Team calculated the net container yard area required for each cargo type by dividing the TGS -- calculated as shown in Table 1.8-8 -- by the slot density values.  The net container yard area was converted to gross terminal area required by applying the net-to-gross container yard area ratio discussed earlier.  The net-to-gross container yard ratio was assumed to be 85 percent for the STS crane/stacked, top-pick terminals and 75 percent for the wheeled RO/RO and banana terminals.  The net terminal area consists of the container storage yard and drive aisles.  Gross terminal acreage also includes the gate complex, administrative offices, maintenance facilities, privately owned vehicle parking, and other support areas of the terminal.  As a terminal increases in overall area, the net-to-gross ratio typically improves.

Unit berth throughput (TEU/berth) estimates were divided by gross terminal area required to calculate the unit container yard capacity, which is expressed as annual terminal throughput per gross terminal acre (TEU/acre).

Table 1.8-9 and Figure 1.8-2 summarize the unit container yard capacity for each container terminal category.

Table 1.8-9
Container Operations - Unit Yard Capacity Summary (TEUs/Acre)

| Year | Standard Dock Side Cranes | RO/RO Operations | Ship-Mounted Cranes |
| --- | --- | --- | --- |
| Existing | 4,700 | 5,200 | 15,200 |
| 5 - Year | 12,000 | 5,300 | 15,200 |
| 10 - Year | 13,900 | 5,400 | 16,500 |
| 20 - Year | 15,300 | 5,400 | 16,500 |

Figure 1.8-2
Container Operations - Unit Yard Capacity

### The unit container yard capacity for dock-side crane/top-pick stacked operations is initially lower than for RO/RO/wheeled operations due to the lower slot density of existing 2- to 3-wide top-pick operations as compared with the wheeled RO/RO operations.  In future scenarios, the dock-side crane/top-pick stacked operations terminals achieve a much higher container yard density due to the higher slot density resulting from wider stack layouts and future RTG operations.  The wheeled banana terminals continue to achieve the highest unit container yard capacity overall due to the exceptionally low average dwell times of 1 to 2 days associated with use of off-site CFS/ripening centers.  This existing practice is assumed to continue in future years.

### Non-Container Terminals.  Tables 1.8-10 through 1.8-13 describe the detailed capacity calculations for the break-bulk and dry bulk cargo terminals at the Port.  The non-container terminal models combine the assessment of the berth and yard capacity functions into a single spreadsheet model.  The cargo capacity estimates are provided for steel rebar products, cement products, and the proposed crushed rock/aggregate import facility for the 5-, 10-, and 20-year planning intervals.  The projected cargo throughput is achieved by developing an estimate of the future terminal operating capacity to arrive at an average throughput per acre under enhanced operating measures, based on tenant interviews and the review of empirical data from the Port.

Berth capacity or wharf throughput is a factor of the wharf operating hours, annual vessel calls, average cargo handled per call, berth occupancy, and other wharf-operating factors.  For the purposes of estimating the wharf throughput, the typical cargo handled per vessel call was applied to the anticipated vessel calls.  Where the tenant could identify potential changes to the vessel rotations or amount of cargo handled per call, adjustments were incorporated.  For most of the operators, little change to the vessel call patterns was anticipated.

Storage yard capacity is a factor of static storage capacity and average dwell time.  Average dwell time is the typical amount of time that cargo remains on the terminal waiting to be retrieved for inland delivery or placed upon a vessel for export.  The primary function of dwell time is to determine the average number of times the static capacity of the terminal can be used over a course of the year, or turned over for additional storage.  As the average dwell increases, the number of times that a terminal is available for cargo storage decreases.  Mathematically, this can be summarized using the following formula:

Static storage turns per year = 365 days per year / average dwell time

An average dwell time of 30 days would be the equivalent of turning the static storage capacity of a terminal property over approximately 12.16 times per year.

For reference, Table 1.8-10 summarizes typical average dwell times and the corresponding static storage turnover.

Table 1.8-10
Average Dwell Time Impacts on Storage Turnover

| Average Dwell Time (days) | Annual Theoretical Static Storage Turn Over |
| --- | --- |
| 10 | 36.50 |
| 15 | 24.33 |
| 30 | 12.16 |
| 45 | 8.11 |
| 60 | 6.08 |
| 90 | 4.05 |
| 120 | 3.04 |

As shown in Table 1.8-11, the limiting capacity of the steel terminal operations is the berth operations.  This is partially limited artificially by the 48 vessel calls per year or an average of four calls per month.  The berth and storage yard could accommodate additional vessel calls.  Under the existing operational assumptions and vessel patterns in practice today, the terminal is berth-constrained at approximately 288,000 annual tons of steel cargo.  Put another way, the terminal throughput could be enhanced through additional vessel calls, or by adding a new operator with enhanced cargo turnover and reduced dwell times.

Table 1.8-11
Break-Bulk Cargo (Steel) - Unit Throughput Capacity

|  | Break-Bulk - Steel Products | FTS- Berth 5 |
| --- | --- | --- |
| a | Type of cargo | Rebar + Coils |
| b | Vessel calls per year | 48 |
| c | Berth operating hours per day | 14 |
| d | Cargo handling speed (Tons/hour) | 60 |
| e | Cargo transfer per vessel call (Tons/vessel call) | 6,000 |
| f | Annual existing berth throughput (Tons) (b*e) | 288,000 |
| g | Terminal acres (Acres) | 15 |
| h | Storage type | Outdoor/Decked |
| i | Total static storage capacity (Tons) | 35,000 |
| j | Dwell time (days) | 30 |
| k | Annual existing yard throughput capacity (i*j) | 425,600 |
| l | Unit Throughput Capacity (Tons/Acre) (k/g) | 28,389 |

The existing combined cement terminals receive weekly vessel service at two berths.  The weekly vessel service is fairly matched to the silo-storage capacities currently available on site.  Additional silo storage capacity may be necessary to cover peak operating periods and provide a vessel buffer.  The combined existing cement operations are berth-constrained at approximately 3.36 million tons per year, as shown in Table 1.8-12.

Table 1.8-12
Dry Bulk Cargo (Cement) - Unit Throughput Capacity

|  | Dry Bulk - Cement Products | Berth 14 | Berth 15 | Total Cement |
| --- | --- | --- | --- | --- |
| a | Type of cargo | Cement | Cement | Cement |
| b | Vessel calls per year | 36 | 48 | 84 |
| c | Berth operating hours per day | 20 | 20 | 20 |
| d | Cargo handling speed (Tons/hour) | 450 | 450 | 450 |
| e | Cargo transfer per vessel call (Tons/vessel call) | 40,000 | 40,000 | 40,000 |
| f | Annual existing berth throughput (Tons) (b*e) | 1,440,000 | 1,920,000 | 3,360,000 |
| g | Terminal acres (Acres) | 5.0 | 5.0 | 10.0 |
| h | Storage type | Silos | Silos | Silos |
| i | Total static storage capacity (Tons) | 44,000 | 65,000 | 109,000 |
| j | Dwell time (days) | 10 | 10 | 10 |
| k | Annual existing yard throughput capacity (i*j) | 1,606,000 | 2,372,500 | 3,978,500 |
| l | Unit Throughput Capacity (Tons/Acre) (k/g) | 321,200 | 474,500 | 397,850 |

As mentioned previously, a crushed rock/aggregate import facility has been proposed at the Port to replace materials currently mined from local quarries in Miami-Dade County as well as overall dwindling quantities of this essential commodity.  This facility includes a new wharf, conveyor system, storage sheds, and rail transfer facility in Southport.  The assumptions used to develop the near-term and future crushed rock/aggregate terminal capacity model are based on interviews with potential users.

As shown in Table 1.8-13, the proposed terminal would be berth-constrained at approximately 4.32 million tons per year.

Table 1.8-13
Dry Bulk Cargo (Aggregates) - Unit Throughput Capacity

|  | Dry Bulk - Aggregate Products | Start Up | Future |
| --- | --- | --- | --- |
| a | Type of cargo | Crushed rock/Sand | Crushed rock/Sand |
| b | Vessel calls per year | 48 | 72 |
| c | Berth operating hours per day | 16 | 16 |
| d | Cargo handling speed (Tons/hour) | 5,000 | 5,000 |
| e | Cargo transfer per vessel call (Tons/vessel call) | 60,000 | 60,000 |
| f | Annual existing berth throughput (Tons) (b*e) | 2,880,000 | 4,320,000 |
| g | Terminal acres (Acres) | 4 | 6 |
| h | Storage type | Indoor/Shed | Indoor/Shed |
| i | Total static storage capacity (Tons) | 100,000 | 150,000 |
| J | Dwell time (days) | 10 | 10 |
| k | Annual existing yard throughput capacity (i*j) | 3,650,000 | 5,475,000 |
| l | Unit Throughput Capacity (Tons/Acre) (k/g) | 912,500 | 912,500 |

# 1.9 Wharf Operations

The Port operates its wharf structures as public berths with limited preferential berthing assignments.  Therefore, as cargo throughput per berth increases over time, the berth and adjacent back-reach area will serve as a major circulation route between the STS container cranes and the storage yards as yard hostlers shuttle cargo between the two activity areas.

The existing low-profile cranes may need modification or replacement to efficiently work post-Panamax ships.

1.10  On-Port Traffic Circulation and Parking

1.10.1  Traffic Circulation

The traffic analysis for the Port Everglades Master Plan consists of assembling existing data and evaluating projected roadway/traffic volumes through the Port’s security gates for the existing, 5-, 10-, and 20-year milestones.  The existing traffic data obtained from the Port are in Appendix D. Excerpts from these data are provided in Tables 1.10-1, 1.10-2, 1.10-3, and 1.10-4.

| Table 1.10-1 Location: McIntosh Road s/o Eller Drive Start Date 04/01/09 |
| --- |
|  | Direction: N | Direction: S | Combined Total |
| 24-Hour Totals | 4216 | 4113 | 8329 |
| Peak Volume | Hour | Volume | Hour | Volume | Hour | Volume |
|  | AM 0945 | 444 | AM 0645 | 452 | AM 0945 | 841 |
|  | PM 1430 | 454 | PM 1200 | 393 | PM 1350 | 784 |
|  | Daily 1430 | 454 | Daily 0645 | 452 | Daily 0945 | 841 |
| Truck Percentage | 19.69 | 28.84 | 24.40 |
| Table 1.10-2 Location: Eller Drive e/o Gate Start Date 04/01/09 |
|  | Direction: E | Direction: W | Combined Total |
| 24-Hour Totals | 6312 | 5857 | 12169 |
| Peak Volume | Hour | Volume | Hour | Volume | Hour | Volume |
|  | AM 0715 | 1074 | AM 1115 | 519 | AM 0745 | 1366 |
|  | PM 1200 | 532 | PM 1630 | 828 | PM 1630 | 981 |
|  | Daily 0715 | 1074 | Daily 1630 | 828 | Daily 0745 | 1366 |
| Truck Percentage | 37.74 | 38.19 | 37.96 |

1.10.2  Existing Parking Conditions

The Port has two structured parking facilities: one at Northport and one at Midport.

Northport Parking Facility.  The Northport structured parking facility, which has a capacity of 2,350 spaces, serves the Broward County Convention Center and Cruise Terminals 1, 2, and 4.   It is envisioned that the Convention Center will be “carved out” from the Port’s secured area, leaving the parking facility in public space.  The existing parking structure will be used primarily by Convention Center visitors and staff after a new parking structure, west of Cruise Terminal 4, is operational.  It is also envisioned that the planned expansion of the Convention Center with hotel facilities will require the demolition of Cruise Terminal 1.

The Port has designed a new structured parking facility to be located directly west of Cruise Terminal 4.  This proposed facility, with approximately 1,680 spaces, is anticipated to serve Cruise Terminals 2 and 4.  It will be accessed only by vehicles that have passed through the Port’s security gates.

Midport Parking Facility.  The Midport structured parking facility serves the Midport cruise facilities, including Cruise Terminals 18, 19, 21, 22/24, 25, and 26 and the Port offices within the parking facility.  These terminals are all used for multi-day cruises.  The Midport structured parking facility has a capacity of 1,950 spaces.  The Port also has 404 on-grade parking spaces in the area west of Cruise Terminal 19 and 600 at-grade parking spaces being constructed west of Cruise Terminal 18.

1.10.3  Existing Rail Trackage

Figure 1.10-1, on the next page, shows the current rail trackage at the Port.

Figure 1-10-1

Current Rail Trackage at Port Everglades

1.11 Intermodal Transportation Network

The highway network, freight and passenger railroad systems, international airports, waterways and intelligent transportation systems affecting Port Everglades are discussed in this section.  Each of these modes is essential to the Port’s intermodal connectivity and its role as a hub on Florida’s SIS, the statewide high-priority transportation network authorized by the Florida Legislature in 2003, and described in Section 339.64, Florida Statutes.  The section concludes with an overview of the regional transportation planning that is intrinsic to the efficient movement of goods and people throughout the South Florida MSA.

1.11.1 The Strategic Intermodal System in Broward County

The SIS comprises corridors such as highways, freight and passenger rail, and waterways; hubs such as seaports, airports, and other terminals; and connectors between the hubs and the internal corridors.  Together, they define “a system of transportation infrastructure that collectively provides for the efficient movement of significant volumes of intrastate, interstate, and international commerce by seamlessly linking multiple modes of transport.”

Figure 1.11-1 shows the components of the SIS that are relevant to Port Everglades.  These include:

- Highway connectors:  I-95 to SR 84 to Spangler Boulevard to Port entrance and I-595 east straight into port entrance (Eller Drive).

- Rail connector: FEC spurs from seaport property to FEC lines.

- Waterway connector: Port Everglades Harbor channel and turning basins connecting to the Atlantic Coast shipping lane.

Also important to Port Everglades are the SIS connectors to FLL and to the FEC terminal on Andrews Avenue:

- FLL connector:  SIS corridor (I-595/U.S. 1 interchange) directly to passenger entrance and I-95 to SR 84/SW 24th Street to SW 4th Avenue to Perimeter Road to air cargo entrance.

- FEC Terminal connector: I-95 to SR 84 to Andrews Avenue entrance.

At present, the hub-to-hub connections between Port Everglades and the FEC terminal and between Port Everglades and FLL are not on the SIS, but are being considered in an ongoing update of the SIS.

1.11.2 Highway Network

I-95 Corridor. The highway corridor of most consequence to Port Everglades is the I-95 spine that runs the length of the Atlantic Coast, from Florida to Maine.  The SAFETEA-LU Bill passed by Congress in 2005 designated a portion of this I-95 spine, the Atlantic Commerce Corridor from Miami to the Georgia border, as High Priority Corridor 49.  This designation acknowledged the importance of Florida’s I-95 corridor to regional, state, and national commerce.

In addition to I-95 itself, facilities within the Atlantic Commerce Corridor in Broward County include I-595, I-75, Florida’s Turnpike, SR 869 (the Sawgrass Expressway), and US 27; the FEC rail and its freight rail terminal, CSX Transportation (CSXT), and the South Florida Rail Corridor (SFRC); the Intracoastal Waterway and shipping lanes; the Port and FLL.

Much of I-95 in the region is at gridlock status during a “rush hour" that is growing into an all-day affair.  Depending on the exact location, currently traffic on I-95 comprises nearly 300,000 vehicles or more per day in South Florida, more than 16,000 of which are trucks.  This traffic is projected to increase as new residents and businesses move into the region and cross-county commuting accelerates (see Figure 1.11-2).

The portions of I-95 in the heavily traveled urban areas are operating at level-of-service (LOS) "F." The southern two-thirds of I-95 has been widened to its ultimate form, and programmed and ongoing projects in Palm Beach County will take the highway to its maximum configuration in that area as well.

To ameliorate traffic congestion on this heavily traveled interstate, FDOT is implementing the 95 Express program and has also activated ramp signals on eight northbound entrance ramps in Miami-Dade County.  The 95 Express is a two-phased congestion management plan designed to improve regional mobility for commuters in Miami-Dade and Broward Counties.  In Phase 1A, a 6.2-mile section of northbound I-95, from SR 112 to the Golden Glades Interchange in Miami-Dade County, was restriped to add a new lane which, along with the original high-occupancy-vehicle (HOV) lane, was converted to managed toll lanes, using congestion pricing.  Phase 1B will extend the 95 Express over the same distance in the southbound direction.  Ultimately, Phase 2, which is scheduled for completion in 2010, will extend northbound to I-595 from downtown Miami, a 22-mile distance.

Florida’s Turnpike. The only significant north-south facility that complements I-95 is Florida's Turnpike, which parallels it several miles to the west.  The Turnpike generally traverses residential suburban districts and supports commuting and general regional access.  With tolls averaging 20 to 30 cents per mile for 8-axle vehicles, depending on the distance traveled and whether the payment is made using electronic tolling, the Turnpike has typically played a relatively small role in regional commerce.  Recently, however, as I-95 has become more and more congested throughout the day, reports are that more trucks are using the Turnpike for their longer distance journeys.

Other I-95 Corridor Roadways. Other major interstate, state, and local roads – including I-595, SR 84, US 1, and I-75 -- connect with or approach I-95.  US 27, which extends on the diagonal from SR 826 (the Palmetto Expressway) in Miami-Dade to and beyond Lake Okeechobee in Palm Beach County, is also used by commercial interests.  Nevertheless, conditions on I-95 have the predominant effect on operations at the region's major transportation hubs in each of the three counties and on the timeliness of truck movements between Port Everglades and their commodity origins or destinations.

1.11.3 Railroads: Freight and Passenger Systems

Two rail corridors exist in South Florida.  The first is the rail freight corridor owned and operated by the FEC.  The second is the shared freight/passenger SFRC -- the former 81-mile CSXT  right-of-way between approximately Miami International Airport and West Palm Beach – purchased by FDOT in 1988.  The CSXT railroad has operating rights over this corridor and Amtrak and Tri-Rail operate their passenger services on it.

FEC Railway.  The FEC is now part of the RailAmerica network of North American regional and short-line railroads in 26 states and three Canadian provinces.  RailAmerica, in turn is owned by Fortress Investment Group.

The FEC operates between Jacksonville and Miami, over a distance of 351 miles.  Paralleling the Atlantic coast the length of the state, the FEC right-of-way provides the most direct rail route between Jacksonville and South Florida and serves Florida’s most densely populated markets (see Figure 1.11-3).  From Jacksonville, the FEC provides connecting rail service with two Class I railroads: the Norfolk Southern (NS) and the CSXT.  It is the sole rail service provider to Port Everglades as well as to the Port of Miami and the Port of Palm Beach.

Freight moves to and from South Florida and within the state through the FEC’s Bowden Yard rail center in Jacksonville.  In addition to its short-line rail service linking South Florida with the NS and the CSXT in Jacksonville, the FEC provides connecting branch line service between Fort Pierce (Mile Post 242 on the FEC line) and South Bay on the South Central Florida Express (SCFE) rail line.  This branch line service is operated under a trackage lease arrangement with the SCFE, which has a reciprocal Car Haulage Agreement between Fort Pierce and Jacksonville on the FEC system.

Bowden Yard is the northernmost rail service point on the FEC system and includes a switching yard and the FEC's Jacksonville intermodal transfer facility, located at the north end of the yard.  Intermodal trains are initiated and terminated at this location and all of FEC's interline rail service passes through it:

- The NS interchanges all interline traffic at Bowden Yard for run-through service between Jacksonville and Miami under a Car Haulage Agreement.

- The CSXT and FEC maintain an Interline Service Agreement, wherein CSXT makes deliveries and pickups at the Bowden Yard, and FEC reciprocates with deliveries and pickups at CSXT's yard.

The FEC has maintained ownership of the rail right-of-way, which includes a 100-foot minimum width the entire length of their mainline system.  More recently, segments of double track have been added to increase rail capacity and keep pace with rail traffic growth.  As traffic grows, additional double track will be required.  As discussed later in this section, Phase 1 of a study to explore the addition of passenger service in the FEC corridor has been completed and Phase 2 is now under way.

Consolidated intermodal trains operate daily between Jacksonville and the South Florida points carrying domestic and international traffic.  The FEC maintains intermodal facilities in its Hialeah yard in western Miami-Dade County and at its Andrew Avenue facility in Broward County, in proximity to Port Everglades.  Both of these facilities are on the SIS, as is the entire length of the rail line.

Approximately 700 road/rail grade crossings occur between Miami and Jacksonville on the FEC mainline.  Of these grade crossings, 210 lie between the FEC's Hialeah facility and the Port of Palm Beach.

Principal commodities the FEC carries include automobiles, crushed stone, cement, and basic consumer goods, the latter moving in trailers-on-flatcars and containers-on-flatcars.  Truck drayage in support of intermodal service is provided by affiliates in Atlanta, Jacksonville, and Miami.

CSX Transportation.  CSXT -- the largest rail network in the eastern United States -- is the core business unit of CSX Corporation.  CSXT provides rail freight transportation over a network of more than 23,000 route miles in 23 states, the District of Columbia, and two Canadian provinces (see Figure 1.11-4).  From its headquarters in Jacksonville, CSXT maintains an extensive rail network within Florida, which reaches from Jacksonville to Homestead, in south Miami-Dade County.  This rail network extends south from Jacksonville through Orlando to

Tampa.  From a point east of Tampa, the CSXT rail line traverses southeastward across the state and into Palm Beach County.  Starting in Palm Beach, the CSXT line parallels the FEC right-of-way south through Fort Lauderdale to its terminus in Opa-locka (known as the CSX Hialeah yard).

Despite the proximity of the CSXT rail line to the FEC line, the CSXT has no rail access rights into the ports themselves.  Also, there is no freight intermodal interchange point between the FEC and CSXT south of Jacksonville.  The two railroads do have the capability for the direct interchange of carload and aggregate traffic in West Palm Beach and Miami; but existing track structures are not adequate for the interchange of intermodal flatcars.

Between Palm Beach and Miami, several distinct services operate within the same rail right-of-way, that is, on the SFRC owned by FDOT.  The SFRC, which parallels I-95 for most of its length, carries Tri-Rail commuter trains, Amtrak passenger trains, and CSXT freight trains.  CSXT maintains freight service operating rights over this segment to continue serving customers within the Palm Beach, Broward, and Miami-Dade County markets.

The SFRC right-of-way that CSXT uses between West Palm Beach and Miami has many fewer grade crossings than the parallel FEC line between the same two points.  Grade crossings on the SFRC number approximately 75 compared with the 210 identified on the FEC.

### The CSXT rail system includes a westerly extension through Tallahassee and into Mobile and New Orleans, where it connects with other western rail carriers.  It also extends in a northwesterly direction from the state line through Atlanta to Chicago and northward along the I-95 highway, with service to markets as far north as New York and New England.

The CSXT carries primarily bulk commodities, such as aggregates for the construction industry elsewhere in the state as well as carloads of consumer goods beyond state borders, using the portions of its track to the north and west of Lake Okeechobee.

As part of an initiative to improve freight service and bring commuter rail to Central Florida, where the I-4 corridor is experiencing growing congestion, FDOT and CSXT are collaborating to improve infrastructure and expand capacity on two existing rail lines, the “A”  and the “S” lines (see Figure 1.11-5).  This planned “Sunrail” initiative includes

- Projects on the CSXT rail line between Baldwin to Plant City, referred to as the "S" line.

- Five road overpasses on the “S” line.

- Improvements on other CSXT rail lines around the state.

- Access roads to a new integrated logistics center that CSXT is planning in Winter Haven.

To balance freight and passenger needs, this Central Florida plan is looking at serving the needs of both commuters and freight shippers.

The planned integrated logistics center is of particular interest to Port Everglades in terms of how it will affect the movement of goods through the state.  Initially, the first phase of the project was expected to be operational in 2009; however, as the Florida Legislature did not approve an agreement between CSX and the state, under which the state would acquire 61.5 miles of CSX mainline centered on Orlando, the project has been delayed.  With the defeat of this Sunrail legislation, it appears the groundbreaking for the center will be delayed until economic conditions and the resumption of freight flows such as automobiles and consumer goods warrant its implementation.

### Norfolk Southern Railway Company.  A third carrier, NS, operates rail service in Florida, but does not own right-of-way farther south than Jacksonville (see Figure 1.11-6).  As noted earlier, NS provides direct service to South Florida under its Car Haulage Agreement with the FEC.

Jacksonville is the NS’s primary market service area in Florida and their rail service interchange point with the FEC.  All NS rail interchange service into and out of Florida is classified through their Atlanta rail hub.  From this hub, NS connects to its eastern United States rail network and assembles rail traffic for westward movement and connection to western Class I rail carriers.

Amtrak.  Amtrak is the long-distance passenger rail operator in South Florida.  Long-term plans for Amtrak service expansion in the region, such as service between West Palm Beach and Jacksonville on the FEC, rather than as currently on the CSXT tracks, have been impacted by funding constraints.  In FY 2009, however, as part of the American Recovery and Reinvestment Act (ARRA), Congress appropriated $1.3 billion to Amtrak for capital investment.

In addition, $8 billion has been allocated to study the development of high-speed rail corridors throughout the country.  Opportunities in Florida include a Tampa-Orlando-Miami line.  No decisions have yet been made as to corridor implementation and integration into ongoing initiatives such as the study of passenger service on the FEC corridor between Miami and Jupiter as well as the extension of and improvements to Tri-Rail (see narrative later in this section).

1.11.4 Airports

South Florida is the location of the most concentrated aviation activity in the state.  In addition to Broward County’s FLL, Palm Beach International and Miami International Airports provide scheduled air carrier service in the region.  The three major international airports, all of which are hubs on the SIS, connect the region with domestic and international markets.  Seaport-airport synergies are essential to the continued success of these operations because of the significant number of passengers who come from all regions of the US and countries around the globe to cruise from Port Everglades as well as from the Port of Miami-Dade.

Supporting the region’s air carrier airports is a strong system of general aviation airports that provide facilities for business, recreational, flight training, and other types of aviation activities.

| Table 1.11-1 FLL Passenger, Cargo, and Aircraft Operations 2000 and 2008 |
| --- |
| Operational Parameter | 2000 | 2008 | Percent Change 2000-2008 |
| Enplaned / Deplaned Passengers | 15,860,004 | 22,621,698 | 42.6% |
| Cargo | 277,172 | 130,574 | -52.9% |
| Aircraft Operations | 184,874 | 307,975 | 66.6% |
| Source: 2008 Annual Statistical Report, Broward County Aviation Department |

Fort Lauderdale-Hollywood International Airport.  In FY 2008, as shown in Table 1.11-1, FLL enplaned and deplaned 22.6 million passengers, and shipped more than 130,000 tons of air cargo.  Since 2000, the passenger count has increased by 42.6 percent, despite a slight decline between 2007 and 2008 of 0.3 percent.

Approximately 35 domestic and foreign-flag airlines serve FLL, offering non-stop service to more than 55 US cities, Canada, the Bahamas, the Caribbean, Mexico, and South America.  Whereas international passengers represented 10.2 percent of the total passengers carried in 2000, in 2008, international passengers had increased to 15.5 percent of the total.

The airport reports that it contributes more than $2.6 billion in annual economic impact to Broward County.  It is the largest employer in the county, with approximately 16,000 employees, and generates an additional 28,000 jobs through ancillary services.

Enplanements at FLL are expected to more than double, from 7.6 million in 2000, to 16.6 million by the year 2020 according to the FAA.  To serve the more than 60,000 passengers arriving and departing the airport each day, the BCAD is preparing a major 2020 expansion plan.  The 2020 plan focuses on the terminal area, but also includes a runway extension and air cargo development on the west side of the airport.

In January 2009, the FAA issued a Record of Decision for the expansion of Runway 9R/27L and other associated airport projects. FLL considers the runway extension its only opportunity to expand airfield capacity to accommodate growing air transportation needs.  The potential impacts of FLL’s master plan on the Port’s planning initiative are discussed further in Element 3.

1.11.5 Transit Systems

While transit is not typically a factor in port operations, the expansion of transit systems in Broward County and throughout the region has a role to play in reducing congestion on the major access roads to Port Everglades.  As mentioned previously, in May 1988, the state of Florida, through FDOT, purchased the CSXT railroad corridor between West Palm Beach and Miami (the former Seaboard Air Line railroad, built in the 1920s).  This corridor, the SFRC, parallels I-95, with abutting rights-of-way in many areas.  It extends from West Palm Beach, south approximately 76 miles to the vicinity of the 7th Avenue passenger station in downtown Miami.  FDOT's purchase also included approximately five miles of the Homestead line in Miami-Dade County.  The primary purpose of this purchase was to retain this strategic corridor for future transportation uses.  CSXT and Amtrak retained rights to operate common carrier freight services and long-distance intercity passenger service, respectively.

Tri-Rail.  Tri-Rail -- the commuter rail service linking the three South Florida counties over the SFRC -- began operations in 1989 between West Palm Beach and Miami over 66 miles of the 76-mile main line.  Originally started as a traffic mitigation program during the lengthy reconstruction of I-95 in the region, Tri-Rail today, under the jurisdiction of the South Florida Regional Transportation Authority (SFRTA), carried more than 4 million passengers in 2008.  This represents 22.9 percent more passengers than in 2007 and more than double the 2005 ridership.  Since the system was recently double-tracked, and trains added, growth has been in the double digits.  The Tri-Rail system serves as a connecting link with the local transit services in South Florida, including Broward County Transit (BCT)

.Broward County Transit. BCT operates a countywide network of fixed route bus service with several transit centers across the county providing connections between routes.  BCT also oversees a special transportation service offering mobility to the transportation-disadvantaged.

1.11.6  Inland Waterways (Marine Highway Program / Short-Sea Shipping)

An evolving alternative to moving freight by road or rail is the concept of short-sea shipping, the coastwise movement of containers or trailers which offers shippers, truckers, and intermodal companies the opportunity to shift intermodal cargo to the waterborne mode.  This concept took on new life when the Energy Independence and Security Act of 2007 required the US Secretary of Transportation to establish a short-sea transportation program to mitigate landside congestion.  The Marine Highway Program created by this legislation will include designated Marine Highway Corridors as well as specific Marine Highway Projects within those corridors.  Florida’s lengthy coastline – with SIS Atlantic and Gulf Coast waterways -- offers particular opportunities to utilize the concept effectively once specific policy issues have been resolved and the appropriate infrastructure built.

A 2003 study in Florida, sponsored by FDOT's seaport office, looked at opportunities for increased cargo transport on the state's commercial intracoastal and navigable waterway system.  The study concluded that scheduled coastal shipping is currently limited to only a few carriers, but operations in open water that could be characterized as "short-sea" operations, are conducted more regularly.  The latter occur particularly in the domestic trade between Florida (the Port of Jacksonville as well as Port Everglades) and Puerto Rico (see Figure 1.11-7).

Constraints to the use of the inland waterways, such as the Atlantic Intracoastal Waterway that serves the three South Florida seaports, involve both infrastructure limitations and the appropriateness of specific cargoes.  Generally speaking, water depths are not adequate in portions of the waterways and dedicated terminals that complement landside truck or rail operations are lacking.  Also, only cargoes that are not time-sensitive, present a "critical mass," and can be regularly scheduled are suitable for this mode of transport.

With the unprecedented volume of cargo coming out of Asia into the US, short-sea shipping is currently more prevalent on the West Coast, particularly the Northwest.  As all-water services bring more cargo through the East Coast ports, including Florida, short-sea shipping may become more interesting to truckers and others charged with moving goods across the congested road and rail networks on this side of the continent.

1.11.7 Intelligent Transportation Systems

ITS is the application of computers, electronics, communications, and other technologies in managing transportation systems more efficiently and safely and providing mobility options. In its efforts to alleviate highway congestion and promote more efficient traffic flows, FDOT is partnering with other states, as part of the I-95 Corridor Coalition, to develop innovative ITS solutions to their mutual traffic concerns.  South Florida’s seaports, which have benefited from the on-port and off-port ITS improvements implemented in recent years, are actively collaborating in this exchange of information technology to achieve faster, better, and cheaper freight movements.

ITS applications for seaports include closed circuit television monitoring, security command centers, fences and lighting, electronic gates, computerized access systems, Portal VACIS and STAR gamma ray units to detect stolen vehicles and heavy equipment, dynamic message systems, and the latest in radio-frequency identification (RFID) technology.  They also include operational procedures ranging from staged provisioning of ships to new inspection methods to detect explosives and other agents.

SMART SunGuide is FDOT District 4’s ITS to more effectively manage the highways.  The system includes closed-circuit television cameras, electronic message signs, traffic detectors, and traveler information services such as 511.

Having prepared an ITS Intermodal Plan in the mid 2000s, Broward County has implemented many ITS projects that facilitate travel across the roadways essential to the mobility of Port Everglades’ users.  In addition to traffic management and traveler information systems, such projects include the dynamic message signs that are in place along the I-595 and the I-95 corridors.

Cognizant of the importance of clear signage to maintain efficient vehicular circulation throughout its facilities, the Port has implemented a comprehensive portwide signage program.

1.11.8  Freight Planning in Broward County

Like most metropolitan areas, Broward County is dependent upon trucks for the movement of the majority of its freight.  As noted in the county’s Long-Range Transportation Plan (LRTP) through 2030, trucks account for 65 percent of all freight shipments in Broward County by weight, with 4 percent moving by rail, 31 percent moving by water, and less than 1 percent moving by air.  In addition, trucks are even more important in the transport of high-value, low weight commodities, such as electronics and other consumer goods.

The Broward County LRTP is being updated through 2035 and will include coordination between the Broward County Metropolitan Planning Organization (MPO), Miami-Dade County MPO, and Palm Beach County MPO as well as other transportation agencies in the tri-county area to create a transportation plan that will provide travel choices for regional transportation users.  The 2035 LRTP will include a new focus on transit and encourage land uses that support transit system development.  Intermodal freight planning is also being given new emphasis.

Intermodal freight planning in Broward County addresses many of the access factors relevant to the efficient movement of goods and people between Port Everglades and various origins and destinations:

- Connections between facilities, such as Port Everglades and FLL.

- Roads and railroads providing access to intermodal facilities, especially to the Port and FLL.

- Links between intermodal facilities and major highway and rail corridors, such as between the Port/FLL and I-95.

- Intermodal transfer facilities.

- Mode crossing, such as highway-rail grade crossings.

Intermodal Connectivity between Port Everglades and Area Warehousing and Distribution   Facilities.  South Florida, particularly Miami-Dade and Broward Counties, is home to a large number of warehousing, distribution, and other trade-related enterprises.  As a group, the transportation, warehousing, manufacturing, and wholesale trade sectors account for more than 625,000 jobs in the three counties.

As depicted in Figure 1.11-8 from the Broward County 2035 LRTP supporting documents, Broward County has four primary freight and industrial zones:

- The I-95-Powerline Road corridor.

- The Sawgrass-I-75 corridor.

- The South County area.

- The I-595 - Airport / Seaport Mega-Transport Zone.

Warehousing and distribution centers are concentrated in several other areas of the region, with perhaps the heaviest concentration located in the Airport West area of Miami-Dade County.  To the north and south of Broward County, these concentrations include:

Miami-Dade

- West of Miami International Airport, south of Okeechobee Road (U.S. 27), and between the Palmetto Expressway and the Homestead Extension of Florida's Turnpike.

- Along NW 37th Avenue.

- To the west of Opa-locka Airport.

Palm Beach

- Along I-95 at Yamato Road.

- North of Palm Beach International Airport.

- Along the I-95 corridor from 45th Street to North Lake.

- In the two railroad corridors.

Access to these areas involves the use of the local street network as well as the major highways.  Thus, the connectors between these centers and the state system need to be included in any effort to expedite the movement of goods within the region.  The business connections between the warehousing and distribution facilities in one county and the seaport in another are what contributes to the regional synergies in South Florida and the dynamism of its trade and maritime community.

Relevant Intermodal Studies.  Recognizing the critical impacts that freight transportation has not only on the movement of goods and people, but also on the county’s economic competitiveness, environment, and overall quality of life, Broward County agencies have fostered several initiatives to improve freight transportation.

Urban Freight and Intermodal Mobility Study (2007/2008). The Broward County MPO initiated the Urban Freight and Intermodal Mobility Study (2007/2008) to better incorporate freight into the county’s transportation program.  With a special focus on Port-related freight and the Port’s intermodal access and needs, the study looked at the county’s freight system in the context of global trends. It also looked at other freight-oriented areas in the county and identified potential improvements.

I-595 Master Plan.  A second study -- the I-595 Master Plan -- conducted by FDOT, is of particular relevance to efficient transportation access to Port Everglades.  I-595 is a key east-west SIS corridor that is critical to Port access.  In 1994, FDOT initiated a Master Plan Study to develop realistic improvements for I-595 and to address the future mobility needs of the corridor (see Figure 1.11-9).  As part of a three-phase master planning process, numerous alternatives were evaluated and presented to the Broward County MPO and FHWA, both of which approved an I-595 Locally Preferred Alternative (LPA) focusing on improvements between I-75 and I-95.

On June 29, 2006, following completion of an I-595 PD&E Study as well as the Central Broward East-West Transit Alternatives Analysis, the FHWA granted Location Design Concept Acceptance for both roadway and transit improvements to I-595.  Subsequently, after several years of refining design components for the corridor, a public private partnership (P3) was initiated to proceed with the design and construction of the following roadway improvements:

- Three at-grade reversible express toll lanes to/from the I-75/Sawgrass Expressway from /to east of SR 7.  These will be operated as managed lanes with variable tolls and will reverse directions in peak travel times.

- Continuous connection of the SR 84 frontage road between Davie Road and SR 7.

- Additional auxiliary lanes.

- Improvements to the I-595 / Florida’s Turnpike interchange.

- Bus rapid transit in the corridor.

- Provisions for future transit options.

Construction began in the summer of 2009 and is scheduled for completion in 2014, an accelerated program resulting from the P3 project delivery method.

Intermodal Center and People Mover System (SunPort) Study.  As noted earlier, FDOT, Port Everglades, and FLL have been studying the options for developing an Intermodal Center and People Mover (SunPort) System to serve as a transportation hub and connection for local residents, Port and Airport employees, and the increasing number of cruise passengers who fly into FLL for cruises from the Port. Initiated in April 2005, the PD&E phase of the study has been completed and the Draft Environmental Assessment was released in June 2009 for public comment.  Phased project implementation will depend on the FHWA’s Finding of No Significant Impact (FONSI), Board approval to proceed with the next step of the project, and the identification of external funding sources.

US 27 Freight Rail Feasibility Study. As an outgrowth of previous studies to determine the feasibility of an inland port in western Palm Beach County, FDOT was directed by the Florida Legislature to examine the feasibility of developing a rail corridor from western Miami-Dade County to South Bay in Palm Beach County along US 27.  The outcome is still uncertain.

Local Comprehensive Plans. 	The Port Everglades Master Plan considers components of the Broward County Comprehensive Plan and of the comprehensive plans of the Cities of Fort Lauderdale, Hollywood, and Dania Beach in developing consistent goals, objectives, and policies, particularly with respect to coastal management, transportation, intergovernmental coordination, and capital improvements.  These planning considerations will be fully addressed in Phase III of this Plan Update.

1.11.10. Regional Planning in the South Florida MSA

Southeast Florida Transportation Council. As noted previously, the urbanized areas encompassing parts of Miami-Dade, Broward, and Palm Beach Counties were merged into one MSA in June 2003.  Because of the size and complexity of this MSA, the three MPOs in the region retained their individual designation; but tasked themselves with developing and implementing a coordinated planning process to achieve:

- A regional LRTP covering the tri-county region.

- Regional project prioritization and selection process.

- Regional public involvement process.

- Performance measures to assess the effectiveness of regional coordination.

After several years of preliminary initiatives, the MPOs from the three counties created the Southeast Florida Transportation Council (SEFTC) to serve as a forum for policy coordination and communication.  Since its inception and signing of an interlocal agreement among the three MPOs in 2005, the SEFTC has adopted:

- Regional goals and objectives.

- Regional corridors of significance criteria.

- A regional LRTP (2030).

- Project lists for the Transportation Regional Incentive Program (TRIP).

The identified regional goals and objectives in the 2035 LRTP that is being prepared for completion by the winter of 2009/2010 include:

- Improve regional transportation systems and travel.

- Support regional economic vitality.

- Enhance regional social benefits.

- Mitigate regional environmental impacts.

- Integrate regional transportation with land use and development considerations.

- Optimize sound regional investment strategies.

- Provide for a safer and more secure transportation system for residents, businesses, and visitors.

The defined corridors of regional significance include

- Interstate and expressways (urban or rural principal arterials operating as interstate and expressway facilities).

- Major regional arterials (urban or rural principal arterials that cross county lines).

- Minor regional arterials (urban or rural principal arterials with two or more connections to the interstate and expressways facilities).

Given the cross-county intermodal connectivity required for Port Everglades to move goods and people efficiently and cost effectively, this regional planning initiative is constructive and the identified goals are consistent with the Port’s vision.  In addition, the Regional LRTP identifies specifically freight-related projects, including the Port’s capital investment priorities, regionwide ITS operational and technological improvements, and freight program enhancement studies.

South Florida East Coast Corridor Transit Analysis.  FDOT, in coordination with other agencies, initiated the South Florida East Coast Corridor Transit Analysis Study (SFECCTA), to address the feasibility of passenger transit service from the Town of Jupiter in Palm Beach County through Broward County and on to Flagler Street in the City of Miami Central Business District (see Figure 1.11-10).  The evaluation is considering both freight and transit capacities to meet the growing needs of this densely populated and highly congested corridor through 2030.

The SFECCTA, the first phase of which has been completed, includes existing Tri-Rail service that may be complemented and enhanced by new service/connections to employment and residential centers.  At the same time, the three South Florida seaports are focusing on the results of the study to achieve new intermodal freight capacity, since opportunities for highway expansion are limited and roadway congestion is projected to increase.  Any alternative selected must, therefore, reflect a balance between the movement of freight and people on the FEC line and be coordinated with Port Everglades’ planned ICTF development and the County’s proposed Intermodal Center and SunPort People Mover.

The completed Phase 1 Alternatives Analysis focused on regional issues along the entire 85 miles of the corridor.  The study area was then subdivided into six overlapping service segments to identify a need and potential for transit service.  In Phase 2, these six segments are being consolidated into south, middle, and north sections of the corridor, and one corridor-length section for further analysis, based on the forecasted travel patterns and market analysis.  The project will then continue into further refinement phases, with completion still several years away.

1.12 Environmental Conditions

This section addresses the environmental conditions and planning considerations associated with the ongoing operations and the future development of Port Everglades.  Specific areas addressed include dredged material disposal areas, wetlands, listed species and designated critical habitat, wildlife habitat, estuarine systems, hard-bottom habitat, stormwater management, former waste disposal sites, proposed maintenance and construction dredging programs, and the Port’s proposed Green Port Program as well as an initial look at the potential impact of rising water levels resulting from global warming.

1.12.1  Habitat and Species Overview

Port Everglades, through its Entrance Channel, serves as the primary access to the Atlantic Ocean for marine interests in Broward County, including commercial carriers and recreational boaters (see Figure 1.12-1).  The Port was established in 1928 when a permanent inlet was created between Lake Mabel and the ocean.  Prior to the opening of the channel, Lake Mabel was a local freshwater lake system, which exhibited fresh water vegetation dominated by maiden cane, saw grass, arrowhead, and pickerel weed.

Figure 1.12-1

Port Everglades and Inlet Location Map

Source: SWC, 2009

The creation of Port Everglades’ ocean inlet, together with the completion of the Intracoastal Waterway to Miami in 1912, completely transformed this fresh water habitat to its current brackish/marine wetland environment.  Today, the dominant plant species in and around the Port include salt-tolerant plants such as red, white, and black mangroves.  These wetland plants serve as important habitat for marine life such as mollusks, crustaceans, fish and their juvenile offspring, various marine organisms including nourishing algae, and numerous resident and migrating bird species.

Because of the natural habitat values they provide, mangroves are a protected wetland resource in Broward County.  The ACOE, FDEP, the South Florida Water Management District (SFWMD), and the Broward County Environmental Protection & Growth Management Department (BCE&GMD) regulate any dredging and filling activity within mangrove habitats.  It is the purpose and intent of these agencies to ensure there will be no net loss in the function and value of existing wetland habitats.  Therefore, any adverse impacts to existing mangroves are regulated by avoidance as the first priority, minimization as the second priority, and mitigation as the third priority.

The waters surrounding Port Everglades also provide habitat for a variety of seagrasses, including Halophila johnsonni (Johnson’s grass), Halophila decipiens (Paddle grass), and Halodule wrightii (Cuban shoal grass).  In 1998, H. johnsonni was listed as an endangered marine plant.  Adverse impacts to seagrasses are regulated in the same manner as mangroves and other coastal wetland plants by federal, state, and county environmental protection agencies.

The Outer Entrance Channel, an area leading into Port Everglades from the Atlantic Ocean, acts as habitat for coral species such as Siderastrea siderea and Stephanocoenia intersepta.  The hard-bottom areas further offshore exhibit live growth, with turf algae being the most dominant, followed by macro-algae, sponges, octocorals, scleractinians, zonathids, and tunicates. The system exhibits less than 1 percent live coral growth. This marine habitat is regulated by federal, state, and county environmental protection agencies.  In addition, two Acropora coral species were listed in 2006 as threatened under the federal Endangered Species Act and critical habitat was designated in 2008 along the outer edge of the Entrance Channel of Port Everglades.

The waters surrounding Port Everglades also serve as habitat for the West Indian manatee, a federally endangered species.  The “Manatee Season” extends from November 15 through March 31 and marks the primary migratory period for manatees from northern winter waters to the warmer waters along Florida’s southern coast to avoid sustained cold fronts.  The Florida Manatee Sanctuary Act of 1978 established the entire state of Florida as a “refuge and sanctuary for the manatees” and allowed for the enforcement of boat-speed regulations in manatee-designated protection zones.  The West Indian manatee is protected federally by both the Marine Mammal Protection Act of 1972 and the Endangered Species Act of 1973. Port Everglades is one of about two dozen manatee wintering sites designated as manatee protection zones.

Port Everglades has established a number of policies and procedures to help increase awareness of and further protect the West Indian manatee; these include:

- Florida Manatee Sanctuary Act.  Port Everglades was instrumental in having a commercial exemption clause removed from the Act.  As a result, speed restrictions within designated protection areas now apply equally to all watercraft.

- Manatee Signage.  The Port has worked with the Florida Inland Navigation District to increase the number of manatee warning signs in and around the Port.

- Manatee Nursery Area.  The former “EPA Slip” located within the FPL Discharge Canal was designated as a manatee nursery area and is restricted to boaters and the general public.

- Manatee Studies.  The Port has helped fund studies on manatee migration and feeding habits within sanctuary areas.  Data obtained from these studies have helped in the enhancement and creation of manatee habitats and in the continuing efforts to protect manatees.

- Manatee Protection Plan for Dredging.  The Port was an active participant in establishing a Manatee Protection Plan, which is utilized during all dredging projects.  Whenever possible, dredging projects are scheduled outside of the winter manatee season and when that is not possible, the contractor is required to implement a system whereby trained staff maintain an intensive manatee watch while the project is ongoing.  Since this program was initiated, no reported deaths or injuries to manatees have occurred during a Port Everglades dredging project.

- Manatee Protection Plan for Blasting.  A Manatee Protection Plan similar to the plan for dredging activities will also apply to any future blasting project.

- Manatee Lagoon Improvement.  The Port obtained the necessary permits to deepen a shallow lagoon located within the existing mangrove estuary south of Berth 29.  This area now offers refuge and protection for manatees during the complete range of the tidal cycle.

- Lagoon Protection at the John U. Lloyd State Recreation Area.  The mitigation program for the Port’s Turning Notch included the following additions and improvements at John U. Lloyd State Recreation Area:

- Installation of floating boat barriers at a manatee lagoon to prevent boats from entering the area.

- Construction of an award-winning environmental educational facility.

- Removal of exotic plant species.

- Planting of 6,500 native upland plants to beautify the landscape.

- Creation of 23 acres of wetlands, involving the planting of 160,000 red mangroves.

- Construction of 7,300 lineal feet of rip-rap.

- Creation of access channels into mitigation areas for fish migration to the mud flats for foraging.

- Construction of an observation boardwalk that allows the public to observe wetland habitats.

As an example of Port Everglades’ initiatives in sustainable development and in the protection of surrounding recreational and commercial use areas, the Port has implemented procedures for protecting environmentally sensitive resources in accordance with local, state, and federal regulations.  Many of these procedures and programs, which are discussed below, have been implemented at the Port for years and will eventually be incorporated into a comprehensive environmental policy, to be known as the Green Port Program, for managing the natural and man-made environment at the Port.  Reflecting its continual initiatives to improve operations, the Port will annually review the environmental objectives and targets of this program through documentation and implementation and will advise Port employees and Port tenants of their progress through internal/external communications.

1.12.2  ACOE Feasibility Study and Environmental Impact Statement

The ACOE, in conjunction with Port Everglades, is conducting feasibility and environmental impact studies for the deepening and widening of the Port’s harbor and channels. The expanded waterways will allow an “S” class container ship to pass safely when a “Voyager of the Sea” class cruise ship is at berth in the Intracoastal Waterway.  Additional improvements to the Inner/Outer Entrance Channels, Main Turning Basin, South Extension of the Main Turning Basin, the Turning Notch, and the Dania Cut-off Canal are being evaluated for environmental impacts.  The ACOE is evaluating different alternatives to meet program objectives and addressing the environmental impacts and costs associated with each alternative.  The ultimate objective of the studies is to obtain federal funding for the project and to obtain the required environmental permits to deepen and widen the Port’s channels.

The ACOE held a series of coordination meetings with the regulatory agencies and other affected parties to solicit input and provide incremental updates on the progress of their work.  The ACOE originally identified four non-structural alternatives and sixteen structural alternatives for meeting the study objectives, which were evaluated for environmental impacts as well as costs.  A no-action plan was also considered throughout the process.  The ACOE has had a number of additional meetings with resource agencies to formulate and screen design alternatives, and continuous progress is being made toward study completion.

In addition to reviewing project alternatives, the ACOE is also evaluating disposal options for the dredged material.  The project is expected to generate in excess of 11 million cubic yards of dredged material.  The ACOE is considering upland disposal options; but the schedule of projects occurring at FLL, which could have used the material, is not compatible with projects planned at Port Everglades, so the ACOE is also considering an offshore disposal site.  The Broward County Aviation Department performed an engineering study to evaluate a site approximately 64 acres in size west of the Port as a possible disposal area for the dredged material that would be associated with extension of the south runway at FLL.  This site is, however, unusable as the runway project will proceed well before any dredge material is available.  The ACOE will continue to evaluate disposal options for dredged material throughout the completion of the study.

1.12.3  West Lake Park

Port Everglades, in partnership with FLL, has funded the design and permitting of a comprehensive environmental restoration and enhancement project at West Lake Park, located directly south of the Port, to provide mitigation for wetland impacts resulting from improvements to Airport and Seaport facilities.  The project plans includes the following elements:

- Installation of culvert connections to increase flushing of a mangrove forest approximately 1,500 acres in size.

- Installation of tidal flushing channels.

- Construction of a rip-rap/crib structure for shoreline stabilization adjacent to the mangrove edge, along approximately 3 miles of the Intracoastal Waterway, and for approximately 1.5 miles along the Dania Cut-off Canal.

- Scraping down and/or removal of exotic vegetation from approximately 63 acres of upland soil to create mangrove, mudflat, tidal flats and pools, seagrass, and maritime hammock habitat, along with exotic removal in smaller areas throughout the park.

The entire project will result in the creation of 24.2 acres of mangrove habitat, 7.0 acres of mud flats/tidal pools, 8.6 acres of tidal channels, 8.0 acres of seagrass habitat, 13.4 acres of marine hammock, 1.9 acres of structural habitat (rip-rap/crib structure), and 2.0 acres of supplemental structural restoration (along the Dania Cut-off Canal).  The project will also enhance 32 acres of existing mangroves by way of rip-rap replacement, and preserve 23.3 acres of mangrove habitat through out-parcel acquisition.  Permits for this ambitious environmental restoration project have been issued by the SFWMD (Permit No. 06-04-16-P, issued April 14, 2004), and the ACOE (Permit No. SAJ-2002-00072 [IP-LAO], issued March 2, 2006).  Application of mitigation credits to specific projects that cause wetland impacts will require specific amendments to these permits.

1.12.4  Planning Considerations

Dredged Material Disposal Areas. Limited areas are available to the Port for the disposal of dredged materials.  With the exhaustion of possible alternative locations to place fill on land, the US Environmental Protection Agency (EPA) and ACOE have suggested ocean dredged material disposal sites (ODMDS).  In a meeting between regulatory agencies in November 2004, the tentative site depicted in Figure 1.12-2 was selected.

The Port Everglades ODMDS is a 1 nautical mile by 1 nautical mile square area located 4 nautical miles off the Broward County coast, with the center of the area at 26 07.00’N Latitude and 80 01.50 W Longitude.  The bathymetric elevations range from 195 meters to 215 meters deep.  The Port ODMDS has not previously been used as a disposal area.

Three specific ODMDS management goals were specified by the agencies at the 2004 meeting: marine environmental protection, beneficial use of dredged material whenever possible, and documentation of disposal activity at the site.  Disposal levels have been limited in the past at the nearby interim site to no more than 30,000 cubic yards annually.  The ACOE will be conducting a study to expand the ODMDS to accommodate the additional 11 million cubic yards needed as a result of planned dredging activities.

Landfill Area.  All of the former landfill area on the Port is designated for container storage yards, whose design has taken into account the potential impacts of the previous use.  This landfill was deemed inactive by the BCEP&GMD and a no-further-action order was issued on the basis that no construction is to be done on the site and it would not be rezoned or redeveloped as a high population density use.  The closure letter, dated October 28, 1992, indicates that ground soil contamination still existed which could not be attributed to saltwater intrusion, consisting of manganese, BOD, ammonia, and phosphorus.  All monitoring wells have either been locked to prevent vandalism or been properly abandoned.

Wetlands.  As mentioned previously, mangroves are the dominant wetland plant species at Port Everglades.  A large mangrove stand is located to the west and north of the Southport Turning Notch.  This area is encumbered by a 57-acre conservation easement issued to FDEP.  The Port is currently evaluating the feasibility of obtaining the required environmental permits to release 8.7 acres of the existing easement and dredge that area to expand the Turning Notch and create additional dock space.  In exchange for releasing the 8.7-acre area, the Port is currently proposing 15 to 17 acres of mangrove wetland creation within uplands adjacent to the Southport Turning Notch (see Figure 1.12-3). Much of the new mangrove area would be contiguous with the existing, unaltered portion of the conservation easement and the rest will be hydrologically connected by way of the FPL Discharge Canal.  The creation sites would be designed based on the successful elevations utilized previously for John U. Lloyd Beach State Park.

In addition to the 15 to 17 acres of on-site mangrove creation to be incorporated into the existing conservation easement, mitigation credits will be allocated from the comprehensive restoration project at West Lake Park to offset impacts associated with the Turning Notch expansion.  Uniform Mitigation Assessment Method (UMAM) assessments performed for the 8.7-acre site resulted in 5.38 functional loss units resulting from direct impacts.  The ACOE West Lake Park permit provides a minimum of 20.57 mangrove mitigation credits for Broward County projects, resulting from mangrove creation, enhancement, and preservation improvements.  No credits have yet been allocated, so all credits remain available to mitigate for unavoidable wetland impacts associated with the expansion projects occurring at the Port and FLL

FLL is currently planning to apply 9.39 West Lake Park mitigation credits to the south runway expansion project and Broward County will submit West Lake Park permit amendment applications concurrently with the FLL project applications to accomplish this.  The West Lake Park improvements planned for airport mitigation include some other habitat improvements as well as mangroves.  Nevertheless, even if the entire 9.39 credits were debited from the 20.57 mangrove credits, a minimum of 11.18 mangrove credits would remain available to offset the 5.38 functional loss units for direct impacts associated with the Turning Notch at the Port, with remaining credit available to address secondary impacts, as needed.

All permits for work within West Lake Park have been acquired.  The Broward County Parks Department will modify the airport permits when mitigation begins.  The Port does not know, at this time, if there will be impacts to mangroves associated with the ACOE’s studies.

The BCEP&GMD has indicated that opportunities to mitigate for impacts to coastal wetlands (mangroves) are very limited in Broward County.  Future opportunities may arise, however, as the BCEPD & GMD continues to further define the county’s natural resources and identify areas of need for mangroves and other coastal wetland areas.

Listed Species. The following listed species have been reported in the Port Everglades area (see Figure 1.12-4):

- West Indian manatee (Trichechus manatus).

- Johnson’s seagrass (Halophila johnsonii).

- Three species of sea turtles—loggerhead (Caretta caretta), green (Chelonia mydas), and leatherback (Dermochelys coriacea).

- Wood stork (Mycteria americana).

- Small-toothed sawfish (Pristis pectinata).

- Brown pelican (Pelecanus occidentalis).

- Least tern (Sterna antillarum).

- Peregrine falcon (Falco perigrinus).

- White ibis (Eudocimus albus).

Manatees congregate in the vicinity of the Port at locations such as the FPL Discharge Canal and Intracoastal Waterway next to the existing conservation easement.  Manatees also utilize portions of West Lake Park south of the Port property.  Points in Figure 1.12-4 labeled as “Manatees Reported” reflect sites where multiple sightings have occurred while points labeled as “Manatee Reported’ reflect one single sighting.

Other species of concern that could be present in the area include the Mangrove rivulus (Rivulus marmoratus), American alligator (Alligator mississippiensis), American crocodile (Crocodylus acutus), Eastern indigo snake (Drymarchon corais couperi), Gopher tortoise (Gopherus polyphemus), Gopher frog (Rana capito), American oystercatcher (Hamaetopus palliates), Black skimmer (Rhynchops niger), Florida burrowing owl (Athene cunicularias), Florida sandhill crane (Grus canadensis pratensis), Kirtland’s warbler (Dendroica kirtlandii), Limpkin (Aramus guarauna), Little blue heron (Egretta caerulea), Piping plover (Charadrius melodus), Roseate spoonbill (Ajaia ajaja), Snail kite (Rostrhamus sociabilis plubeus), Snowy egret (Egretta thula), Southeastern American kestrel (Falco sparverius paulus), Tricolored heron (Egretta tricolor), Elkhorn coral (Acropora palmata), and Staghorn coral (Acropora cervicornis).  Table 1.12-1 provides a summary of listed species reported to occur or likely to occur in the Port Everglades area.

Table 1.12-1

Listed Species Potentially Present in the Vicinity of Port Everglades

Source: SWC, 2009

| Species | Designated StatusA | Reported Sightings within Port Everglades Area |
| --- | --- | --- |
| Common Name | Scientific Name | Federal | State |  |
| FISH |
| Mangrove rivulus | Rivulus marmoratus | - | SSC | No |
| Smalltooth sawfish | Pristis pectinata | E | ProhibitedB | Yes |
| REPTILES AND AMPHIBIANS |
| American alligator | Alligator mississippiensis | T (S/A) | SSC | No |
| American crocodile | Crocodylus acutus | T | E | No |
| Eastern indigo snake | Drymarchon corais couperi | T | T | No |
| Gopher tortoise | Gopherus polyphemus | - | T | No |
| Gopher frog | Rana capito | - | SSC | No |
| Loggerhead sea turtle | Caretta caretta | T | T | Yes |
| Green sea turtle | Chelonia mydas | E | E | Yes |
| Leatherback sea turtle | Dermochelys coriacea | E | E | Yes |
| BIRDS |
| American oystercatcher | Hamaetopus palliates | - | SSC | No |
| Black skimmer | Rhynchops niger | - | SSC | No |
| Brown pelican | Pelecanus occidentalis | - | SSC | Yes |
| Florida burrowing owl | Athene cunicularias | - | SSC | No |
| Florida sandhill crane | Grus canadensis pratensis | - | T | No |
| Kirtland’s warbler | Dendroica kirtlandii | E | E | No |
| Least tern | Sterna antillarum | - | T | Yes |
| Limpkin | Aramus guarauna | - | SSC | No |
| Little blue heron | Egretta caerulea | - | SSC | No |
| Peregrine falcon | Falco perigrinus | - | EC (to be delisted) | Yes |
| Piping plover | Charadrius melodus | T | T | No |
| Roseate spoonbill | Ajaia ajaja | - | SSC | No |
| Snail kite | Rostrhamus sociabilis plumbeus | E | E | No |
| Snowy egret | Egretta thula | - | SSC | No |
| Southeastern American kestrel | Falco sparverius paulus | - | T | No |
| Tricolored heron | Egretta tricolor | - | SSC | No |
| White ibis | Eudocimus albus | - | SSC | Yes |
| Wood stork | Mycteria americana | E | E | Yes |
| MAMMALS |
| West Indian manatee | Trichechus manatus | EC (proposed for reclassification to T) | EC (to be reclassified to T) | Yes |
| Invertebrates |
| Elkhorn Coral | Acropora palmata | T | - | No |
| Staghorn Coral | Acropora cervicornis | T | - | No |

Notes:

A. SSC = Species of Special Concern; T = Threatened; E = Endangered; T(S/A) = listed as Similar in Appearance to a Threatened Taxon (American crocodile); all statuses were verified May 2009 with Federal Register 50 CFR Part 17 and Florida Administrative Code Rules 68A-27.003, 68A-27.004 and 68A-27.005.

B. The smalltooth sawfish is protected by Florida Administrative Code Rule 68B-44.008 as a “prohibited” species.

C. The management plan for the West Indian manatee was approved by the Florida Fish and Wildlife Conservation Commission (FWC) in December 2007, but reclassification of the species from endangered to threatened status is still pending.  The Peregrine falcon is expected to be delisted from the state’s imperiled species list once the management plan is approved by FWC, with approval expected in June 2009.  The US Fish and Wildlife Service (USFWS) recommended reclassification of the West Indian manatee from endangered to threatened in the April 2007 five-year review; this reclassification is still pending.

Critical Habitat for Acropora Corals.  In May 2006, the National Marine Fisheries Service (NMFS) listed Elkhorn and Staghorn coral as “Threatened” under the Endangered Species Act and designated critical habitat for these coral species in December 2008.  The “essential feature” required for the conservation of the species was identified as a substrate of suitable quality and availability, in water depths from the mean high water line to 30 meters, to support successful larval settlement, recruitment, and reattachment of fragments (50 FR 73-72210). “Substrate of suitable quality and availability’’ was defined by the rule as consolidated hard bottom or dead coral skeleton that is free from fleshy macroalgae cover and sediment cover.  All submerged land with suitable substrate around Port Everglades, from the mean high water line to 30 meters in depth, is designated as critical habitat for Acropora coral except for the federally designated and permitted harbor and entrance channel, which is specifically exempted in the rule (see Figure 1.12-5 below).

Benthic assessments performed in September 2007 for the sand bypass project located directly north of Port Everglades included an assessment for the presence of Acropora coral colonies at 20 different locations within the study area.  These included sites along the northern border of the Port’s Entrance Channel.  The study documented live Acropora coral colonies at 3 out of the 20 sites surveyed.  The colonies were located in the northwest portion of the study area, about 0.25 miles northwest of the Entrance Channel, as shown in Figure 1.12-4 above.  In addition, hard-bottom habitat assessments performed at Port Everglades documented high coverages of turf algae and less than 1 percent live coverage for other species of coral (see section 1.12.7 for more details).  In the final rule, NMFS documented that macroalgae and turf algae prevent the settlement of larvae and the reattachment of fragments needed for Acropora settlement and recruitment.  This suggests that conditions are not optimal at the Port for colonization of Acropora coral species.  Port Everglades will continue to monitor the effects that Port actions have on Acropora corals and their critical habitat and will make every effort to ensure that these species are protected to the extent practicable.

Wildlife Habitat.  The waters and lands in and around Port Everglades provide habitat for a variety of plants and animal wildlife.  Numerous species of mammals, fish, and birds take refuge in the mangroves, canals, and trees that surround the Port.  Impacts to these habitats are strictly controlled by federal, state, county, and local regulations.  The waters to the south of the Port, including the waters bordering West Lake Park and the Dania Cut-off Canal, could be considered essential fish habitat under the Magnuson-Stevens Fishery Conservation and Management Act of 2002 (67 FR 2343).  These essential fish habitats supply the necessary waters and substrate to fish for spawning, breeding, feeding, and growth to maturity.

Stormwater Management. Both FDEP and the BCEP&GMD have jurisdiction over all drainage and water management activities at Port Everglades.  All new development on Port properties is required to provide water quality storage equal to 1 inch over the site or 2½ times the percentage of imperviousness.  In addition, discharge into tidal waters is limited to the historical rate of discharge.  At a minimum, roads and parking areas are maintained at the 10-year flood elevation and building floor elevations at the 100-year flood elevation.

In 2000, the Port contracted for the design of improvements to stormwater ditches in the Midport area.  The proposed improvements included the cleaning of existing culverts and the widening and deepening of the existing drainage ditches north of Eller Drive and west of SE 14th Avenue.  This stormwater ditch improvement project has been completed and installation of sediment traps in the stormwater drains has commenced.  Port tenants voluntarily clean and maintain the sediment traps.

1.12.5  Green Port Program

The proposed Green Port Program is the Port’s progression to a holistic approach for managing the natural and man-made environment by integrating environmental decision-making into activities affecting Port operations, tenant utilization of Port property, Port users, and the general public.  Progress has and will continue to be made in the areas of clean air, water quality, wildlife and habitat protection, soil protection, waste reduction and elimination, recycling, use of green and recycled products, and interaction with tenants and users as well as the community at large.  The program is meant to be adaptable.  A review team comprising Port staff, tenants, and other users will evaluate the program’s progress on an annual basis and make adjustments when appropriate.

Air Quality.	The Port has an Air Quality Program that represents its commitment to reducing the amount of air emissions from Port, tenant, and other user operations.  Initiatives include exchanging vehicles and other operating equipment that are highly dependant upon diesel fuel for more dependable and less polluting fuel sources, improving ground transportation and rail capabilities, implementing procedures for improving the Port’s energy efficiency and performance, and actively participating in air quality legislation related to the Port industry.

The Port plans to convert diesel-fueled vehicles and equipment to less polluting Biodiesel 20 (B-20) fuel sources by 2010, with some vehicles and equipment eventually operating at Biodiesel 100 (B-100) by 2015.  The Port is also purchasing electric forklifts to minimize the operation of diesel-run equipment.  Alternative vehicles such as golf carts, electric dump trucks, and fuel-efficient hybrid vehicles are being used for transportation around Port grounds.  To reduce emissions from queued vehicles, Port employees are now instructed to turn all vehicles off when in an idle position.  In addition, in the future, when a portion of the Port’s cargo is transported by rail, traffic congestion as well as air emissions caused from queued vehicles will be reduced.

The Port Everglades Department retained an independent consultant, Trane of South Florida, to complete a comprehensive energy performance and facility upgrade project. The project cost approximately $4.4 million to implement and included replacing aging equipment with newer, energy-efficient models.  Five areas were targeted for conserving energy and reducing operating costs: lighting retrofit and control, air conditioning upgrades, more efficient chiller plants, window tinting, and a Portwide energy management control system.  The annual energy conserved from the project will result in an annual reduction in greenhouse gas emissions of 9.8 million pounds of carbon dioxide, 61,101 pounds of sulfur dioxide, and 17,091 pounds of nitrous oxide.

The Port continues to actively participate in state and federal organizations concerned with air quality and research on alternative fuel sources.  The Port also participates in legislation and makes policy recommendations as a department of the Broward County government as well as a member of the American Association of Port Authorities.

Water Quality.  The Port’s mission in regard to water resources is to protect the quality of the waters within the surrounding area.  Initiatives include implementation of dock inspection and spill kit programs, use of sediment traps and other best management practices (BMPs), and monitoring of water quality discharges at Port maintenance facilities.

Port employees regularly patrol the docks for cleanliness before and after ship arrivals to prevent both liquid and solid substances from entering the waters.  If the procedures are not followed, cleanup of the area is the responsibility of the vessel operator.  The Port has also implemented a program whereby all dockside vehicles have a spill containment package on board which includes absorbents, absorbent booms, a dustpan, and a bag designed to collect oil and other absorbent materials in the event of a spill.

The Port uses a series of BMPs to pre-treat and protect the quality of the water before it is discharged from the dock area, including the use of spill catchers at the fuel stations and fuel booms at the point of transfer to reduce spillage.  Sediment traps are used to prevent clogging of the drainage system with debris and other materials that may prevent the efficient movement of stormwater.  The Port has designed at least 25 of these types of structures to be included in its new Phase VIII construction of 36 acres of new container facilities at Southport and expects all construction by 2020 to have these devices installed.

The Port will continue to monitor water quality discharges at its three maintenance facilities.  These three areas are monitored once a quarter during a rain event and are assessed annually, based on the results from each quarter.

Wildlife.  The Port is committed to addressing the protection of wildlife within its property and along the waterways.  This commitment includes implementation of species protection plans, adherence to special construction techniques and/or guidelines that address wildlife concerns, and participating in scientific programs associated with resource protection.

Many steps are being taken to protect the West Indian manatee during dredging projects and from routine boating traffic in the canals.  The Port’s dredge protection plan includes these guidelines to ensure manatee protection:

- Contractors are informed of manatee permit stipulations and life history traits prior to construction.

- A safety zone in which all work ceases upon sighting of a manatee is established approximately 300 yards from a drill or blast rig.

- Manatee observers and side scan sonar are utilized to monitor the presence of manatees within safety zones.

- Manatee warning signs are placed on all waterborne equipment.

- All water traffic proceeds at slow speed.

- Appropriate agencies are contacted in the event of injury or death to manatee individuals.

Other initiatives include year-round recording of manatee sightings on observation logs, installation of manatee grating devices on outfall pipes, installation of fenders on the sides of vessels which provide adequate space at berth to prevent wedging of manatees between the dock and hull of a vessel, restricting recreational access to the FPL Discharge Canal, and supporting manatee research.

The Port also continues to protect the endangered sea turtle species that utilize the nearby waters and beaches.  The Port is investigating the development of a new lighting arrangement and installation of lighting shields on docks that will redirect light onto the dock surface, reducing hatchling mortality by allowing turtles to orient quickly to the ocean’s reflected light.  The Port will also continue to participate in the Broward County Reef Tire Removal Program, a joint venture between county, state, and federal entities which will remove approximately 700,000 tires from nearby coastal waters which were originally intended to form artificial reef habitat.  In addition, the Port continues to allow scientific studies to take place at the Port regarding wildlife, and limits public access to environmentally sensitive areas to prevent environmental degradation.

Soil Protection.  The Port’s mission is to protect the soils of the Port by strict adherence to BMPs both by its tenants and by Port construction activities.  Therefore, all spills of petroleum onto and into the ground are addressed immediately so as not to contaminate the soils, the ground water underneath these soils, or the waters of the Intracoastal Waterway.  The Port has been actively removing all underground storage tanks and replacing them with above-ground tanks that have double-wall protection.  The Port also identifies subsurface areas that have been contaminated in the past by defective pipelines and effectively cleans the area through contamination removal.  In addition, tenant leases contain many stipulations designed to protect Port property, such as requiring immediate remedial action be taken for any accidental spills or contamination of the Port environment.

Waste Reduction and Recycling.  The Port continues to explore methods of reducing the amount of solid and liquid waste generated during operations by implementing a variety of recycling and waste reduction programs.  Currently, the Port is recycling glass, plastic, colored and white paper, waste oil, absorbent rags, spent absorbent, batteries, tires, fluorescent tubes, print cartridges, and cardboard in the administrative building and are expanding these initiatives to other buildings and terminals.  With waste reduction in mind, the Port has eliminated the use of mineral spirits.  All communication is now done electronically to reduce paper waste, recyclable goods are preferably used, car stops are plastic instead of cement, and no aerosols are used on property.

Global Warming Initiatives. To anticipate the eventual effects of global warming on the Port’s shoreline, BCEP&GMD prepared a map to show the incremental effects of sea level increases adjacent to the Port (see Figure 1.2-6).  The Port’s proactive response to the threats of global warming is to develop a program to reduce its carbon emissions and monitor the effect of program initiatives.  Many of the components of the Green Port Program and other endeavors are already oriented towards this objective and will continue to be expanded as new information becomes available.

Figure 1.2-6

Estimated Sea Level Rises Resulting from Global Warming

1.12.6  Seagrass Mapping and Assessment

Dial Cordy and Associates Inc. (DC&A) was subcontracted in 1999 by Gulf Engineers and Consultants, Inc. (GEC) to conduct an environmental baseline and impact assessment for the ACOE’s proposed widening and deepening of Port Everglades.  In October 2006, the ACOE contracted with DC&A to revisit Port Everglades and resurvey the seagrass to document any changes that may have occurred to seagrass communities in the preceding five to six years.

DC&A utilized geographic positioning systems (GPS) as well as self-contained underwater breathing apparatus (SCUBA) to effectively classify the quality of the seagrass beds and the quantity of coverage.  DC&A concluded that seagrass coverage overall has minimally reduced from 8.71 acres to 8.44 acres, and the location and extent of species coverage have altered, as depicted in Table 1.12-2.  Table 1.12-2 also shows that the species H. johnsonii and H. wrightii are being overgrown by H. decipiens, particularly in areas that were previously a mixture of all three species.

Most losses have occurred in the northern section of the study area and are attributed to recent storm events, specifically the hurricane seasons of 2004 and 2005.  Figure 1.12-7 shows the most current seagrass mapping and assessment.

| Bed Type | 1999-2001 Acres | 2006 Acres |
| --- | --- | --- |
| H. decipiens | 3.29 | 4.47 |
| H. johnsonii | 2.85 | 2.80 |
| H. wrightii | 0.61 | 0.00 |
| Mixed H. johnsonii/H. decipiens | 0.00 | 1.08 |
| Mixed H. decipiens/H. johnsonii/H. wrightii | 1.96 | 0.09 |
| TOTALS | 8.71 | 8.44 |

1.12.7 Hard-Bottom Habitat Mapping and Assessment

The ACOE also contracted with DC&A to conduct hard-bottom habitat mapping and a quantitative assessment of benthic habitats and associated benthic organisms and reef fishes at five hard-bottom sites located at the eastern end of the Port’s Outer Entrance Channel.  The study sites encompassed hard-bottom habitat within, south of, and adjacent to the proposed Outer Entrance Channel dredging area.  Study areas included two general locations known to the ACOE as “Reef 2” and “Reef 3,” and a control site known as “Reef 3 Control.”  The hard-bottom habitat was analyzed using remote sensing technology including GPS, LIDAR imagery, depth sounders, and video surveys.

After determining the total percent cover of coral species per zone (see Figure 1.12-8), DC&A concluded that dredging of the hard-bottom habitat to widen and deepen the area would reduce coral cover by 4.82 hectares (ha) in the study area known as “Reef 2.”

Of this amount, 56.2 percent or 2.7 ha of live coral included the following live cover organisms: scleractinians [0.36 percent], hydrocorals [0.01 percent], octocorals [0.96 percent], sponges [2.62%], zoanthids [0.01 percent], tunicates [0.08 percent], turf algae [45.19 percent], and macroalgae [6.99 percent]).  Dredging of this hard-bottom habitat will potentially cause removal of approximately 174 square meters (m2) scleractinian cover, 5 m2 hydrocoral cover, 463 m2 octocoral cover, 1,263 m2 sponge cover, 5 m2 zoanthid cover, 21,782 m2 turf algae cover, and 3,369 m2 macroalgae cover.  In “Reef 3”, the dredging would impact 3.81 ha of the hard-bottom habitat.  Of this amount, approximately 73 percent of this area (or 2.8 ha [6.9 ac]) is made of live cover: scleractinians [0.88 percent], hydrocorals [0.07 percent], octocorals [2.47 percent], sponges [5.18 percent], zonathids [0.25 percent], tunicates [0.08 percent], turf algae [54.62 percent], and macroalgae [9.32 percent].

# Footnotes

Florida has been a rapidly growing state for many years; but this growth slowed considerably in the past two years.  Rather than the 395,000 annual population increases experienced between 2000 and 2006, Florida’s annual population growth declined to 331,000 in 2006 and to 127,000 in 2007/2008, as the effects of the global economic downturn hit the state.  Projections now suggest that Florida’s annual growth over the next few years will be about 37,000 people, picking up somewhat in the next decade, but at lower levels than in the past.  Because of the recent dramatic population shifts at both the state and the county levels, population projections are uncertain; but every attempt has been made in this document to utilize the most reliable and consistent sources for the Broward County and regional data.

Enterprise Florida, 2007 data.

Greater Fort Lauderdale Convention and Visitors Bureau and  Broward County Revenue Collection Division, 2008

WorldCity Business, The 2009 Who’s Here Multinational Economic Impact Study

Unless otherwise indicated, the information in this section is based on FY 07/08 data.

Martin Associates, The Local and Regional Economic Impacts of Port Everglades, June 2009.

The conditions reflected in this section reflect the situation through October 2009, the date of the final preparation of the Phase I analysis, and will be updated in Phase II.

The conditions reflected in this section reflect the situation through October 2009, the date of the final preparation of the Phase I analysis, and will be updated in Phase II.

Florida Department of Transportation, 2008 Annual Average Daily Traffic Report.

This determination is based on the measure of a highway's operating conditions, where LOS "A" describes free-flow vehicular movements, LOS "E" means that vehicles are occupying the maximum capacity of a roadway, and LOS "F" means gridlock.

"Run-through means traffic is moved as delivered and is not switched or reloaded.

Wilbur Smith Associates, CH2MHILL, and others, Florida Intracoastal and Inland Waterway Study, May 2003.

Kittelson & Associates, Inc., Broward County MPO, 2030 Long Range Transportation Plan Update March 2005.

Florida Agency for Workforce Innovation, June 2008, and Enterprise Florida.

TRIP funds have been affected by the decline in Documentary Stamp Revenue; 2012 is the first year these funds are again expected to be available.

# Text boxes

# Figure 1.11-10

SFECCTA Study Area

Figure 1.12-3

Proposed Conservation Easement Alternative Enhancement Project

Source: CH2M HILL 2009

# Figure 1.11-9

I-595 Project Improvements Map

## North

Figure 1.6-3

Alternative Layout for Reconfigured McIntosh Road

CONSERVATION

EASEMENT   48.27 AC

# Figure 1.11-8

Freight and Industrial Zones in Broward County

Source: Broward County 2035 LRTP

Sources: Broward County Population Model, Planning and Redevelopment Division; Office of Economic and Demographic Research, The Florida Legislature, August 2008.

Figure 1.11-7

Short-sea Shipping Operations

Source: Maritime Administration

Domestic Short-Sea Shipping: Freight operations using the nation’s coastal waters, lakes, and rivers to transport goods in containers or on trailers between US ports as an alternative to road or rail transport.

Figure 1.11-6

The Norfolk Southern System

Figure 1.11-5

The CSXT A and S Lines

Figure 1.11-4

The CSX System

Figure 1.11-3

The FEC System

Figure 1.12-2

ACOE and EPA Map of ODMDS

November 2004

Figure 1.11-2

Congested Corridors in Florida 2025

Source: FDOT Future Statewide Transportation Corridors Presentation, October 2006.

Figure 1.2-1

Core South Florida Region

Figure 1.2-2

South Florida Population Growth

Over the Planning Horizon

Figure 1.11-1

SIS Components in Broward County

Table 1.2-1

Selected South Florida Economic Characteristics

TURNING BASIN

EXTENSION   8.68 AC

PROPOSED MANGROVE CREATION / CE EXTENSION 15 to 17 AC

Figure 1.12-4

Reported Sightings of Listed Species in Vicinity of Port Everglades

Source: SWC 2009

Figure 1.12-5

Presence of Acropora Coral Critical Habitat in the Vicinity of Port Everglades

Source of Map: SWC 2009

Source of Acropora Coral Colony Survey Data: Olsen Associates, Inc. 2008

Source of Acropora Coral Critical Habitat Data Layer: NMFS 2009

Table 1.12-2

Acreage of Seagrass by Species in October 2006

Source: DC&A 2006

Figure 1.12-7

2006 Seagrass Mapping and Assessment

Source:  DC&A 2006

Figure 1.12-8

Percent Cover of All Dominant Coral Species in All Zones

Source: DC&A 2006